# Walking, wheeling and cycling

# annual report 2024-25

# Contents

Contents	2

Foreword	3

1.	Introduction	5

1.1.	About this Report	5

2.	Our Policy Context	5

2.1.	Background	5

2.2.	Llwybr Newydd	5

2.3.	Active Travel Delivery Plan	6

3.	Delivery partners and other stakeholders	6

3.1.	Welsh Government	6

3.2.	Transport for Wales (TfW)	6

3.3.	Local authorities	7

3.4.	Third sector	7

3.5.	Corporate Joint Committees (CJCs)	7

3.6.	Active Travel Board	7

4.	Monitoring	8

4.1.	Active Travel Monitoring Framework	8

4.2.	Monitoring and Evaluation Guidance Toolkit	11

4.3.	Annual Performance Reports Insights	11

4.4.	Active Travel Network Maps	11

5.	Guidance	13

5.1.	Active Travel Act Guidance	13

5.2.	School Streets Guidance	13

5.3.	Environment (Air Quality and Soundscapes) (Wales) Act 2024	13

5.4.	Prioritisation Tool	14

5.5.	WelTAG	14

6.	Infrastructure	14

6.1.	Active Travel Fund	14

6.2.	Safe Routes in Communities (SRIC) grant	22

6.3.	Integration with public transport	24

6.4.	Strategic Road Network	26

6.5.	Paths for Everyone	27

7.	Promotion and Behaviour Change	28

7.1.	Active Travel Promotional toolkit	28

7.2.	Workplace travel	29

7.3.	Climate Action Wales	31

8.	Active travel to school	32

8.1.	Active Travel to School Hub	32

8.2.	WOW Walk to School Programme 2023-25	33

8.3.	Active Journeys Programme 2024-25	34

8.4.	Active Travel School Plans (ATSP)	35

8.5.	Sustainable Communities for Learning	36

8.6.	Play Policy	37

8.7.	Healthy Weight Healthy Wales	37

8.8.	Estyn	37

8.9.	Learner Travel	38

8.10.	Cycle and Pedestrian Training	38

9.	Capacity building	38

9.1.	Academi Teithio Llesol	38

9.2.	The Active Travel Design Office	39

10.	Developing a community of practice	40

10.1.	Active Travel Officers Group (ATOG)	40

10.2.	Healthy and Active School Journeys Conference	40

11.	Annex - Active Travel Delivery Plan monitoring	41

# Foreword

Walking, wheeling, and cycling are essential components of a transport system that is fair, healthy and sustainable and works for everyone, in every part of Wales. This is a central theme of Llwybr Newydd, our national transport strategy, and it is reflected throughout the work we have delivered over the last year, set out in this report.

I made it a priority to ensure that everyone regardless of age, ability or location can access safe, reliable and inclusive transport. That includes walking, wheeling and cycling, which are crucial for everyday journeys, whether that’s getting to school, reaching the bus stop, or connecting with local services.

This report highlights the progress we’ve made in supporting walking, wheeling and cycling across Wales. It shows how we are investing in infrastructure, education and communities to make walking, wheeling and cycling safer and more accessible. We want to ensure that active travel is integrated with our public transport network and supported by well-designed, people-friendly streets.

Equity remains at the heart of our approach, as set out in Travel for All, which I published in July. For some people, accessing transport is straightforward, even uneventful. But for others it can be very difficult. This affects people’s confidence, reduces independence, and makes it harder to access jobs, education and other vital services.

Accessibility is a matter of human rights, discrimination, and a health and safety issue. If we design our transport system around the needs of the most vulnerable, making it feel safe, welcoming and accessible, we design a transport system for all. This approach is central to how we will deliver walking, wheeling and cycling schemes in the future.

I’m proud of the walking, wheeling and cycling schemes we’ve already delivered across Wales—from small local improvements such as dropped kerbs to new safe routes to schools. But there’s more to do. I remain fully committed to building a transport system that connects people and places across Wales - safely, sustainably, and for the benefit of all.

Ken Skates MS

Cabinet Secretary for Transport and North Wales

# Introduction

## About this Report

This report provides an overview of the Welsh Government’s active travel programme delivery for the year 2024-25, and the latest available official data on active travel usage levels. It fulfils, but extends beyond, the reporting duty placed on the Welsh Government by the Active Travel (Wales) Act 2013 and was a recommendation made by the Auditor General in Autumn 2024. A summary of progress against the actions set out in the 2024 Active Travel Delivery Plan is at the Annex.

# Our Policy Context

## Background

The Cabinet Secretary for Transport and North Wales has set out his priorities for walking, wheeling and cycling. These are:

- ensuring safe and inclusive access to public transport, especially for those without cars.

- promoting walking, wheeling, and cycling to young people, supporting healthy access to education.

- making the most of safer speed limits, reducing the need for expensive new infrastructure.

Social justice and inclusion are key to the decisions Welsh Government makes and informs many of the actions reported throughout this annual report.

In 2024-25, the total spend across Welsh Government active travel specific budget lines and activities was £61,918,510. This includes capital and revenue spend.

## Llwybr Newydd

Llwybr Newydd: the Wales Transport Strategy 2021 sets out how the Welsh Government will place people and climate change at the front and centre of Wales’ transport system. At its core, Llwybr Newydd aims to transform Wales’ transport system over the next 20 years and our work on active travel contributes to its priorities.

## Active Travel Delivery Plan

The Active Travel Delivery Plan, published in March 2024, complements Llwybr Newydd and set out how we aim to make active travel easier to access, more attractive to use and more inclusive. The Plan provides details of the main actions the Welsh Government and partners are taking to deliver this goal across our four key delivery areas:

- Leading the change.

- Stepping up our delivery.

- Demonstrating what active travel can achieve.

- Making active travel the first choice for more journeys.

Updates on Actions from the Active Travel Delivery Plan can be found throughout this report and are summarised in the Annex.

# Delivery partners and other stakeholders

## Welsh Government

The Welsh Government’s role is to set the direction of active travel policy within Wales. Llwybr Newydd defines our vision for active travel and its role in making a sustainable transport network that meets the needs of our future generations.

Active Travel is a cross-government priority, so effective integration with wider policies and programmes is essential. We are continuing to improve working across departments, with a particular focus on planning, education, regeneration and health. Examples of our cross-departmental working can be found throughout this report.

## Transport for Wales (TfW)

Active travel is an integrated part of TfW’s activity. They support us in the delivery and monitoring of the Active Travel Delivery Plan, manage and develop the Active Travel Fund and support local authorities in their delivery. We are working with TfW to increase the support and guidance they provide on the development and delivery of active travel schemes. This allows them to take the lead on updating the Active Travel Act Guidance, sharing best practice, applying the latest technology and developing innovative solutions.

## Local authorities

Local authorities are central in delivering the interventions that serve everyday journeys. The Active Travel (Wales) Act 2013 sets the context for active travel in Wales, placing duties on local authorities to plan and deliver networks, integrate active travel into other transport projects, as well as promote and monitor active travel. A new duty to promote active travel as a way of reducing or limiting air pollution came into force in January 2025.

## Third sector

We recognise the value of the third sector in engaging with communities, increasing access and changing behaviour. We are committed to working with the sector wherever possible in delivering this action plan to ensure the best outcomes for people and communities.

## Corporate Joint Committees (CJCs)

The recently formed CJCs have a duty to develop Regional Transport Plans (RTPs) in line with our guidance. The RTPs incorporate and apply our strategic national programmes to regional and local priorities. Looking ahead transport grant funding will be reformed to enable CJCs to deliver their RTPs, moving away from modal funding approaches. Within TfW the regional transport teams and specialist regional programme leads and advisors are supporting the CJCs in their prioritisation and delivery of regional transport delivery plans.

## Active Travel Board

The Active Travel Board’s role is to advise and challenge the Welsh Government and it is responsible for:

- Scrutinising the Welsh Government, and other bodies charged with delivery, on progress,

- Reporting annually on progress including national data on active travel outcome measures, and

- Bringing together delivery partners to share best practice and identify challenges.

Secretariat support for the Board returned to Welsh Government from 2024-25. The Board has access to external support for its communications activities and produces its own annual report.

In 2024-25, two subgroups of the board focussed on priority areas:

- Active Travel to School Sub-group: Tasked with scrutinising the activities of the Active Travel to School Hub in the Welsh Government, and with promoting and facilitating active travel among school-aged children and their families. In 2024–25, the sub-group proposed a comprehensive refresh of the previous Active Travel to School Delivery Plan prepared by Public Health Wales, enhanced accountability mechanisms for the Hub, and the systematic sharing of best practice across schools. It also recommended better alignment with current policy objectives and behavioural change goals, alongside recommending improvements in data collection to support evidence-based decision-making.

- Inclusive Active Travel Sub-group: tasked with scrutinising active travel policies and infrastructure from an inclusive and accessible perspective, particularly for underrepresented and disadvantaged groups. The group provides guidance and support on removing barriers to participation and embedding equity in active travel planning and delivery.

# Monitoring

## Active Travel Monitoring Framework

Transport for Wales has developed an Active Travel Monitoring Framework (ATMF) which will allow us to better track and monitor progress in achieving Welsh Government’s ambitions for walking, wheeling and cycling.

The Active Travel Monitoring Framework (ATMF) was published on 28 February 2025. The publication followed the findings from both the Active Travel Boards Annual Report and the Audit Wales Report into Active Travel, released in the autumn of 2024, with both reports highlighting the need to strengthen the monitoring and evaluation of active travel schemes in Wales.

The ATMF includes 17 monitoring measures that will establish a baseline to help track and monitor progress in achieving Welsh Government’s ambitions for active travel, aligning with the priorities set out within Llwybr Newydd.

The framework forms part of a wider monitoring workstream designed to enhance the understanding of walking, wheeling and cycling journeys. It supports the monitoring approach taken for the Wales Transport Strategy (WTS) and will:

- Establish an evidence base of data to enable a clearer understanding of active travel use across Wales.

- Identify a range of measures that can be used to support continued investment in active travel in Wales, including wider benefits of interventions where possible.

- Improve Welsh Government’s and TfW’s ability to evaluate the impact of investment in active travel infrastructure.

An important source of data for the ATMF will be the results of the Wales National Travel Survey. Initial results are expected in Spring 2026 and in the meantime some measures remain populated with proxy data.

For this report we have included measures which have had meaningful updates in the recent past.

Detailed explanations of the data and a technical report be found with the published Framework.

A key indicator is M15: Percentage of people who walk or cycle at least once a week as a means of transport. The most recent data displayed in the framework is for 2022-23, when 52 per cent of people walked or cycled at least once a week as a means of transport. This represents a small increase from 2021-22. The most recent headline level data from the National Survey for Wales for 2024-25 is not yet reflected in the published framework but has been included below.

Levels of active travel use (M15)

The below data is from the National Survey for Wales and will be replaced in future by data from the Wales National Travel Survey.

Walks (10 mins+) or cycles at least once a week as a means of transport:

2021–2022: 52%

2022–2023: 52%

2024-2025: 53%

Access and Infrastructure (M2-M6)

- By 2023, 69% of the population lived within 800 metres and 53% within 400 metres of an Active Travel route. (M 2)

- In 2024, Wales had 1,299 km of walking routes and 1,070 km of cycling routes meeting the 70% quality audit threshold. (M3)

- Of those, 619 km of walking and 392 km of cycling routes met the more rigorous 80% “desirable” audit standard. (M4)

- Average route audit scores reached 81% for walking up from 73% in 2021 and 77% for cycling in 2024, up from 68% in 2021. (M5)

- Cycle parking at railway stations totalled 1,668 spaces. (M6)

Active travel to school (M11, M17)

- In 2023, 53% of primary pupils and 33% of secondary pupils travelled to school using active travel modes (walking, wheeling, or cycling), according to Public Health Wales’ Hands Up Survey.

- By 2024, 23% of primary schools and 11% of secondary schools had an Active Travel School Plan (ATSP) in place.

Usual mode of travel to primary school – walk (Source National Survey for Wales)

2018/19 : 43%

2021/22: 47%

2024/25: 48%

Usual mode of travel to secondary school – walk (Source National Survey for Wales)

2018/19 : 33%

2021/22: 33%

2024/25: 33%

Safety and Air Quality (M13, M14)

- A total of 865 pedestrians (559) and cyclists (306) were injured or killed in police recorded collisions in 2023.

- National average nitrogen dioxide (NO₂) concentration stood at 4.52 µg/m³ in 2023, with NOₓ at 5.78 µg/m³.

## Monitoring and Evaluation Guidance Toolkit

In 2024-25, Transport for Wales have collaborated with Sustrans’ Research and Monitoring Unit to produce a draft Monitoring and Evaluation (M&E) Guidance Toolkit for local authorities, on behalf of Welsh Government. The toolkit was provided to local authorities in May 2025.  Complementary training was provided online as well as in person in Pontypridd and Wrexham in November 2024 and again in June 2025.

The toolkit offers practical guidance to monitor active travel schemes in Wales and will support local authorities with their reporting duties as set out in the Active Travel Act Guidance and transport grant guidance. This will help to address issues identifying a lack of robust monitoring strategies that were raised by both the Active Travel Board and Audit Wales.

## Annual Performance Reports Insights

As a condition of their grant, local authorities are asked to provide performance reports for three years after a scheme was awarded funding. Transport for Wales worked with Sustrans’ Research and Monitoring Unit to analyse information from the Active Travel Fund (ATF) Annual Progress Reports (APRs), starting with the 2021-22 financial year, the first full year that TfW began administering the ATF programme. Baseline and follow-up data was only provided for 6 of 95 schemes reported for the 2021-22 APR period, highlighting a lack of consistent outcomes reporting across local authorities. Further analysis of APRs for 2022-23 and 2023-24 is being undertaken and will provide insights as to whether reporting has improved following work to clarify expectations and training for LA officers that has taken place.

## Active Travel Network Maps

DataMapWales was established to serve as a central repository for geographic information related to Wales. It provides access to a wide range of spatial data, including active travel data.

The active travel information on DataMapWales comes from the Active Travel Network Maps provided to Welsh Government by Local Authorities as a requirement of the Active Travel (Wales) Act 2013. Whilst the next formal update is due in December 2026, local authorities are encouraged to provide updates on existing routes annually.  Data for recent years is shown below to give an impression; however, the data should be interpreted with caution. It should be noted that data can be incomplete in certain years, with some local authorities not updating DataMapWales every year. The lengths of routes of the different mode categories can vary for a number of reasons between years – new routes and routes that are brought up to standard would be reflected in an increase, whereas a decrease could be due to failing an audit, or because a route shifted from being only usable by one mode to being of an appropriate standard for walking, wheeling and cycling. For example, if a pavement next to a cycle track was brought up to standard by introducing dropped kerbs and tactile paving across its length, the route would move from the ‘cycle only’ category to the ‘walking and cycling’ category. It should be noted that the ‘walking and cycling’ category refers only to the route being suitable for walking, wheeling and cycling – it does not indicate shared use. The next full Wales-wide set of new data will be available after December 2026.

Existing Active Travel Routes (Total in km):

2023 (1st April):

- Walking only: 630km

- Walking and cycling: 1560km

- Cycling only: 848 km

- Total: 3038km

2024 (1st April):

- Walking only: 664km

- Walking and cycling: 2072km

- Cycling only: 390km

- Total: 3126km

Future Routes

As of 1st April 2024, the total future route length was 7512km.

# Guidance

## Active Travel Act Guidance

In 2024–25, the Active Travel Act Guidance (ATAG) continued to play a significant role in shaping local authority delivery of active travel schemes across Wales. It provided a clear framework for planning, designing, and implementing infrastructure funded through the Active Travel Fund (ATF), Safe Routes in Communities (SRIC), and other active travel schemes. A formal review of the guidance has begun in early 2025 with an emphasis on strengthening alignment with inclusion and accessibility priorities.

## School Streets Guidance

Welsh Governments School Streets guidance for local authorities was published on March 27, 2025. This guidance was developed collaboratively with local authorities in Wales, the UK Government, Active Travel England (ATE), Play Wales and play policy colleagues, and other relevant stakeholders.

It advises local authorities on how to improve safety and the environment around schools during peak times by restricting motorised traffic on roads outside schools at the start and end of the school day. These restrictions help reduce congestion, improve air quality, and enhance safety for pupils, staff, and the local community.

## Environment (Air Quality and Soundscapes) (Wales) Act 2024

In January 2025, the promoting active travel provisions of the Environment (Air Quality and Soundscapes) (Wales) Act 2024 came into force. Under these provisions Welsh government and local authorities must promote active travel as a way of reducing or limiting air pollution in Wales.

Welsh Government have consulted local authorities on the guidance it must provide to support their implementation of this new duty. Final guidance is under development.

## Prioritisation Tool

The Active Travel Network Map prioritisation tool, developed by Transport for Wales with local authority input, has supported councils since 2023 in identifying high-impact active travel routes. It uses national datasets like deprivation indices, schools, and transport hubs, to guide decisions in line with the Active Travel Action Guidance.

In 2024–25, the tool was enhanced with Ordnance Survey employment data, following collaboration with Data Map Wales, and now also supports prioritisation along the Strategic Road Network. While not a final decision-maker, it helps local authorities make transparent, evidence-based choices while considering local context and expertise.

## WelTAG

The revised version of WelTAG, published in February 2024, continued to form a key component of the strategic approach to transport delivery in Wales during 2024-25. This approach was revised based on the Wales Transport Strategy 2021 and is integrated across all aspects of Welsh Government’s transport work, including transport schemes delivered by local authorities and the collaboration with Corporate Joint Committees on the development of Regional Transport Plans.

# Infrastructure

## Active Travel Fund

The Active Travel Fund (ATF) was the key mechanism in 2024-25 as in preceding years to create safer and more accessible walking, wheeling and cycling routes across Wales. The ATF provides core funding, which helps support minor works like dropped kerbs and crossings to make the network more accessible and to support safer streets for all. ATF also provides project-specific funding to local authorities to develop their main and package schemes, to deliver routes that better connect communities.

    - 2024-25 allocations

For 2024–25, ATF allocations reflect significant commitments across all 22 local authorities. Every council received a core ATF grant to maintain momentum on local projects, with many securing additional funding to deliver larger infrastructure schemes to develop the network.

Main and Package Scheme Applications: A total of 59 main and package applications were submitted for the 2024–25 funding period, with a combined funding request of £74,050,233. Following assessment, 19 applications were recommended for full approval, amounting to £23,262,396, while a further 18 applications were recommended for partial approval, valued at £11,785,116. This results in a total of £35,047,512 being allocated to support the delivery of main and package schemes across Wales.

Core Applications: The total core funding allocation available to local authorities in 2024–25 was £15,000,000. All 22 local authorities submitted applications, with 186 individual bids received across two categories: 111 for scheme development and 75 for core activity delivery. The full allocation of £15,000,000 was recommended for approval.

At the conclusion of the assessment process, 59 core schemes were approved outright. For a number of remaining applications, further information was requested from local authorities to inform final approval decisions. This information was gathered during Quarter 1 of the 2024–25 budget year. In cases where applications were not recommended for funding, advisors worked directly with the relevant authorities to identify suitable alternatives within their broader core grant allocation.

Allocations in 2024-25 can be found, broken down by each local authority here: Local authority transport grants awarded 2024 to 2025 | GOV.WALES

    - 2024-25 spend and outputs

Main and Package Schemes: Funding of over £35million was provided to 37 projects across Wales.

As a result of main and package schemes, local authorities delivered new and improved active travel networks totalling a length of 49.5km.

South East Region highlights

- Blaenau Gwent: In Brynmawr, the footways were upgraded along Intermediate Road to connect the local community to the primary and secondary schools in the area. New and improved crossing facilities were installed as well as additional development work on a link to the National Cycle Network between Brynmawr and Ebbw Vale.

- Caerphilly: In Caerphilly, approximately 1.5km (1mile) of new walking and cycling routes were constructed to connect the communities on the east side of the town to Caerphilly Business Park, Caerphilly Transport Interchange and the town centre. New crossings on Van Road provide priority access for residents and visitors to the area and further work to extend the scheme in 2025-26 is already underway.

- Cardiff: A new high quality separated route was delivered in Roath Park, Cardiff, including parallel zebra and light controlled crossings which link to Roath Park primary school. The project also included new cycle parking and improved access to the Community Centre and bus stops.

- Merthyr Tydfil: The Merthyr Interchange Central project provided a range of improvements in and around Merthyr town centre as well as further development works to link the local college to the central area. Works included two new zebra crossings, footway improvements linking to local schools, improved connections to the Taff Trail and a number of improved bus stops and crossing locations.

- Monmouthshire: In Caldicot, Monmouthshire CC extended the local walking and cycling network with a new route along Woodstock Way that connected the south side of the town to the high school and town centre. New crossings and bus stops were installed as part of the scheme and further development work took place on the next phases to further extend the network.

- Newport: A new crossing of the Monmouthshire and Brecon Canal in Newport, Gwasted Bridge is now open and will support the residents of Malpas to make every-day journeys safe and easy for everyone by offering an alternative to the existing bridge which was steep and narrow.

- Rhondda Cynon Taf: The second phase of the Rhondda Fach walking and cycling route was completed by the local authority with a 3.2km (2mile) shared use route between Ferndale Industrial Estate and the Rhondda Sport Centre opened. This phase also includes the construction of three new footbridges, connections to Avon St and Taff Street and associated signage and seating. Completion of a new walking, wheeling and cycling bridge between Llwydcoed and the Cynon Trail (which forms part of NCN46 and links to NCN478) was also delivered by RCT.

- Torfaen: In Cwmbran, approximately 1.2km (3/4 mile) of new and improved walking and cycling routes were constructed near the stadium in the Oakfield area. The scheme connected existing routes from all sides of the stadium which allow the community to access local employment and educational destinations as well as north towards the town centre. The project also included a number of improved pedestrian crossings in the area as well as new cycle parking and a cycle maintenance stand. On the northern side of Cwmbran, three crossing points along Cwmbran Drive were upgraded to signal controlled crossings to provide safer opportunities for residents to access the town centre.

- Vale of Glamorgan: On the eastern side of Barry, Vale of Glamorgan CC improved 4.8km (3miles) of footways with new crossings points and upgraded surfaces, as well as further development of a new walking and cycling route along Coldbrook Road.

South West Region highlights

- Carmarthenshire: In Llanelli, further development work on a new crossing of the railway at Black Bridge was finalised. A contractor has been appointed to connect the northern walking and cycling links from the spine route connecting key destinations, including Trostre and Pemberton, south towards the railway station and Millenium Coastal Path. Initial work began with site clearance and further work in already underway in 2025-26.

- Neath Port Talbot: In Neath, further development work has been undertaken on the Neath to Cimla route to enable construction works to start in 2025-26.

- Pembrokeshire: In Saundersfoot, phase 2 of the route between Saundersfoot rail station and Saundersfoot village centre has been completed. This now provides a 2.5km (1.5miles) walking and cycling route linking directly to the station enabling more integrated journeys.

- Swansea: In Swansea, 2.9km (2miles) of the Clyne Valley shared-use path between Blackpill and Killay was widened and re-surfaced to provide an improved journey quality for all users. Pinch points and barriers were removed, and new signage & benches were also installed.

Mid Region highlights

- Ceredigion: In Aberystwyth, construction work has been completed for the next phase of the IBERS to Waunfawr scheme, this will help connect the communities of Bow Street, Penrhyn-coch and Comins Coch towards Aberystwyth. This scheme ties into the connecting link being delivered in partnership with the WG and the North & Mid Wales Trunk Road Agency, alongside the A487 trunk road.

- Powys: In Newtown, Powys have completed the final phase of the Treowen scheme on the northern side of the town. This completes a 1.5km (1mile) walking and cycling link connecting communities with schools and other services within Newtown. A prioritised crossing has also been designed to enable a safe and direct crossing across Dolfor Road.

North Region highlights

- Isle of Anglesey: On the Isle of Anglesey the next phase of the Holyhead to Treaddur Bay route was constructed in collaboration with the North and Mid Wales Trunk Road Agency. Improvements include enhanced crossings for walkers, wheelers and cyclists over the busy A55 at Junction 2, connecting two previously constructed active travel routes.

- Conwy: In Llandudno, 1.4km (0.9miles) of route improvements were made to aid accessible walking, wheeling and cycling in the Craig-y-Don area, improving connections between the primary school, a school for pupils with additional learning needs, the central park and the community and sports centre. The project ensures that these key community facilities are connected to safe and accessible walking, wheeling, and cycling routes.

- Denbighshire: A new crossing over the A5 was constructed at Corwen, allowing connections to a new Levelling-Up funded route under construction to connect the town to the village of Cynwyd. The fund also supported designs for the next section into Corwen to the North of the A5 trunk road.

- Flintshire: A new 1.6km (1mile) route was created adjacent to a busy country lane connecting the communities of Deeside and Higher Shotton with Hawarden. The route – a busy walking, wheeling and cycling route to the local high school – now has an adjacent shared use path along the rural section where speeds and visibility was a concern. Complementary crossing facilities have also been created at side roads, across the busy B5125 and over the A550 Gladstone Way.

- Gwynedd: The next phase of the Ffordd Penrhos walking and cycling scheme was completed in Bangor, linking the hospital with the wider network. New zebra crossings and tactile paving & dropped kerbs crossings were also created as part of the work. Once complete, the scheme will run 3.1km (2miles) between the railway station, local schools, shops, workplaces, hospital and National Cycle Network Routes 5 and 8.

- Wrexham: Further development work was undertaken on the Mold Road walking and cycling scheme which aims to provide a high-quality prioritised route connecting the city centre to the railway station, hospital, football stadium, university and two retail parks.

Core schemes: A total of 81 core activity and minor works projects were delivered across all 22 local authorities, amounting to over £7,000,000 in investment. In 2024-25, this funding stream has played a critical role in enabling quick-delivery schemes that enhance local infrastructure and address user-identified priorities, supporting our broader ambitions for an inclusive, safe, and connected transport network.

The 2024-25 outcomes included (but are not limited to):

- 5 projects to remove or modify physical barriers along active travel routes. In Newport, new accessible barriers have been installed along a popular route alongside the Monmouthshire and Brecon canal.

- 30 projects to install dropped kerbs and tactile paving, improving accessibility for all users. In Torfaen, 11 sets of dropped kerbs were installed on the walking and wheeling route to and from Blaenavon Primary school and the town centre – allowing a safe route for children and the local community to travel to school and to the town centre.

- 14 projects to install or upgrade monitoring and evaluation infrastructure such as counters and CCTV cameras. 4 new active travel counters have been installed in Newport, alongside 5 new smart sensors which allow measurement of a range of metrics, helping to plan and responding to usage needs in the future as well as enhancing reporting. In Swansea, the funding has supported the purchase of monitoring equipment to be installed at key sites, including town centres, which allows for capture of active journeys and measurement of mode shift. 10 new counters have been installed in Rhondda Cynon Taf; these all have telemetry allowing real time monitoring via a central dashboard.

- 19 projects to deliver improvements at high-risk or busy junctions. At Junction 2 of the A55 at Holyhead the scheme has connected two previously constructed active travel routes. This improvement to the junction has created a connected route between the Kingsland area, the retail park, industrial estate, leisure centre and on to Trearddur Bay.

- 23 projects to deliver new or upgraded pedestrian and cyclist crossings. In Flintshire, new controlled crossings are now in place in Mold, Flint and Hawarden, benefiting pedestrians with a specific focus on improving safe walking access to local schools. In Denbigh, new crossings and an active travel route has been provided to better connect the school, residential areas and town centre. In Caerphilly, around 70 new and improved dropped crossings have been delivered through their minor works program which helps to make walking and wheeling easier for residents. In Blaenau Gwent a new light-controlled crossing has been installed across the busy A467 improving residence access to green space and enhancing the NCN.

- 10 projects focused on the promotion of active travel through awareness, behaviour change, and engagement activities. This included a new walking and cycling map published online in Newport and in Swansea they procured a Theatre in Education interactive performance and workshop in 10 schools, where 700 Year 5 and year 6 school pupils discussed safe active travel and concerns around poor air quality. In the Vale of Glamorgan, the introduction of the 20mph limit allowed for on-highway cycling, whereby 4km of routes that meet the cycle audit requirement have been developed along existing routes in the Gibbonsdown area of Barry and added to the network. Anglesey Council promoted their active travel schemes at the County Agricultural Show, using the event to help promote active travel amongst residents and visitors and to give local communities the opportunity to provide feedback upon schemes in development.

- 4 projects supporting the implementation and enhancement of School Streets schemes. In Swansea, the use of model filters and improved connectivity and improved crossings has developed a ‘school street’ outside St Helen’s Primary School. Wider planning and auditing across the Sandfields area has created safer routes that children and families can use to access school and play. In Denbighshire, a school street pilot was undertaken in Llangollen, lessons from the pilot have supported the development of a permanent scheme which will be delivered during the next financial year.

- 25 projects delivering surface enhancements to improve route safety and quality. In Swansea, 3km/2mile of shared use path along the Clyne Valley was improved to bring the path up to design standards and to improve the links to onward connections, the project also included new benches and signing along this popular route. In Wrexham, a route which helps to connect the city with a business park and hospital was widened and resurfaced (0.6km/0.4mile), as well as an upgraded route connecting the Industrial Estate and Caia Park area of the city. Rhondda Cynon Taff have upgraded 800 metres of route on the Lady Windsor greenway route at Ynysybwl.

- 16 projects to expand cycle parking provision, with a further 12 projects incorporating public cycle repair stands. In the Vale of Glamorgan, additional parking to accommodate 155 bikes and scooters has been installed – with targeted investment in schools. In Newport, 21 new cycle stands have been installed in 6 new locations across the city and in Swansea, 10 new cycle hangars have been purchased for residential areas. In Torfaen, there are now 5 bike repair stations strategically installed across the borough, with a network of signage installed across the active travel routes to highlight the nearest repair station.

## Safe Routes in Communities (SRIC) grant

The Safe Routes in Communities Grant Scheme plays a vital role in achieving this by supporting local authorities to deliver infrastructure improvements that allow children and families in particular to travel actively and safely in their communities.

By funding measures such as improved crossings, traffic calming, lighting, dedicated paths and cycle and scooter storage, the grant helps to remove barriers and make walking, wheeling, cycling and scooting a realistic and safer choice for the school run.

Application guidance for 2024-25, mandated that every school involved in an application for funding had to have an active travel school plan.

    - 2024-25 allocations

Local authorities were invited to submit up to three applications for individual schemes or packages for 2024-25. A total of 35 applications were received from 19 local authorities and the total amount of funding applied for was £9,562,772.

In total 24 schemes were awarded Safe Routes in Communities funding with a total allocation of £6,149,338 for 2024-25.

Allocations in 2024-25 can be found here: Local authority transport grants awarded 2024 to 2025 | GOV.WALES

Please note that some allocations are revised and finalised throughout the financial year as schemes are further developed, and costs may fluctuate or reduce.

    - 2024-25 spend and outputs.

The actual spends for SRIC schemes in 2024-25 totalled £5,080,674.

Southeast Region

- Cardiff introduced a new scheme at Roath Park Primary School, secured permanent orders for two more schools, upgraded signage at others, and tackled parking safety near Tredegarville Primary School.

- Merthyr Tydfil undertook a feasibility study around Troedyrhiw Primary School, identifying ways to reduce accidents and improve local access for walking.

- Monmouthshire delivered a shared-use path near Archbishop Rowan Williams Church in Wales school, and a feasibility study for new routes connecting Osbaston Primary, Monmouth Comprehensive, and key amenities such as the leisure centre.

- Newport developed School Street trials at six schools, assessing their success and planning future schemes, in collaboration with Sustrans.

- Rhondda Cynon Taf took forward major pedestrian and traffic upgrades, including a new Toucan crossing and re-aligned junctions for the Hawthorn Primary school scheme and improved crossings, road markings, and safety measures in Hirwaun.

- Vale of Glamorgan delivered School Street pilots and a zebra crossing and improved safety outside Sully Primary School with traffic calming, pedestrian improvements and engagement activities.

Southwest Region

- Carmarthenshire improved the route to Trimsaran Primary with a shared use path along the B4317, traffic calming, signalised and raised crossings, roundabout reworking, school parking deterrents, and minor footway enhancements. They further improved walking and cycling links in Drefach through footway widening, new and upgraded crossings, cycle/scooter storage, as well as other improvements. They also undertook a school streets development scheme including improved digital engagement.

- Neath Port Talbot undertook a feasibility study investigating walking, wheeling and cycling routes between Coed Darcy and Skewen/Neath Abbey, including audits and preliminary designs.

- Pembrokeshire delivered an upgraded the footpath along Jesse Road, improving access between Narberth Primary and the community sports hub at Bloomfield Centre.

Mid Region

- Ceredigion advanced their continuous footway link between Ffos-y-Ffin and Aberaeron, installing new lighting, kerbs, bollards, counters, and cycle storage, to improve connections to Aberaeron primary and secondary schools.

- Powys undertook 275m of footway widening with improved surfacing, dropped kerbs, tactiles, and new crossings in Llanidloes.

North Region

- Isle of Anglesey delivered improved access to Ysgol Gynradd Llanfairpwll, and a feasibility study assessing School Street potential at 44 schools.

- Denbighshire progressed School Street trials at three schools, undertook data collection, and evaluated back-office needs for enforcement via ANPR.

- Flintshire built on previous investments by delivering crossings and infrastructure linking four Holywell schools, including road layout changes and greening elements.

- Gwynedd delivered access improvements at Ysgol Rhostryfan, and delivered new walking, wheeling and cycling infrastructure in Cricieth linking Ysgol Treferthyr with the community.

- Wrexham delivered enhancements in the Gwersyllt area which included resurfacing, engagement, and planning for rain gardens and separately, School Street engagement continued at Holt Primary with support from Sustrans.

## Integration with public transport

    - Improved accessibility at stations for walking and wheeling

Lifts at stations can help improve access to platforms at stations for people walking, wheeling and cycling.

During 2024–25, Transport for Wales opened new lifts at Pontypool and New Inn, Cwmbran, and Newtown stations.

In the same year, Network Rail undertook construction work at Llanelli, Flint, and Abergavenny stations to install new lift facilities, which are scheduled to open during 2025–26.

These upgrades form part of ongoing efforts to enhance station accessibility and support inclusive travel across the network.

    - Cycle spaces on trains

During 2024–25, Transport for Wales continued the phased introduction of new trains across the rail network in Wales. These newly commissioned trains have been designed with integrated, dedicated bicycle storage from the outset, enabling the provision of a minimum of two bicycle spaces on every service.

Enhancements were made to existing trains, particularly on the Heart of Wales Line, which operates between Swansea and Shrewsbury via Llandrindod Wells and Llandovery. Notably, the first refurbished Class 153 units entered service, featuring significantly increased bicycle capacity, accommodating up to ten bicycles per train, including spaces for adapted cycles. Initial passenger feedback regarding these refurbishments has been positive. The remaining Class 153 units are scheduled to complete refurbishment and enter full service on the Heart of Wales Line during 2025.

    - Cycle parking at stations

Progress was also made in expanding cycle parking infrastructure at stations. By the end of 2024–25, 145 stations operated by Transport for Wales were equipped with some form of cycle parking, representing 60% of the total network and an increase from 131 stations at the close of 2023–24. Fourteen stations received cycle parking facilities for the first time, including:

- Brithdir

- Fairwater

- Danescourt

- Coryton

- Rhiwbina

- Birchgrove

- Penrhiwceiber

- Lisvane and Thornhill

- Llanbradach

- Ystrad Rhondda

- Llwynypia

- Treorchy

- Ton Pentre

- Treherbert

These developments reflect the ongoing commitment to supporting multimodal connectivity across the transport network.

## Strategic Road Network

The Cabinet Secretary for Transport and North Wales further funds the provision of walking, wheeling and cycling infrastructure improvements on existing trunk roads. These interventions are primarily focused on enhancing shared use paths, improving junction safety, and addressing key barriers to active travel such as roundabouts and overbridges.

    - SRN Active Travel programme

In 2024–25 many of the schemes initiated in 2023–24 progressed to construction, particularly in Anglesey, Conwy, and Ceredigion. The 24 -25 total spend for active travel programmes on the SRN across Wales was £3,336,847. There was an emphasis on completing missing links and finalising detailed designs, especially for multi-phase projects. There was also the introduction of new schemes like the A5 Shell Roundabout and footbridge upgrades in Rhondda Cynon Taf.

#### Notable schemes in 2024-25 include the following:

- Anglesey: A55 J2 Overbridges and Llanfairpwll interfaces moved into construction and feasibility phases.

- Gwynedd: Continued investment in A470 Llechwedd – Blaenau and A487 Faenol Roundabout.

- Conwy: Major progress on the Conwy Valley Route (Sappers Bridge to Llanrwst) with detailed design and construction funding.

- Flintshire: Further design work on A494 corridors to support Deeside-Mold connectivity.

- Ceredigion: A487 Aberystwyth to IBERS received significant construction funding.

- Powys: Continued development of the Llandrindod to Howey route and new design for Machynlleth Railway Connection.

- Rhondda Cynon Taf: Design work for upgrading footbridges to connect with the Taff Trail and improve active travel links.

    - Major highways projects with active travel elements

Included in a separate £60m highways project consisting of an upgrade to the A40 between St Clears and Haverfordwest (which began in 2021 and ended in 2025) were significant active travel improvements to promote walking, wheeling, cycling and equestrian use.

These improvements include:

- A new underpass east of Ffynnon Chapel

- A dedicated combined footway and cycleway between Henllan Lodge and Penblewin Roundabout

- A dedicated combined footway and cycleway between Penblewin Roundabout and Redstone Cross

- Lengths of public right of way to connect to the existing network

- New bridleways between Llanddewi Velfrey west junction and Henllan Lodge, and between Ffynnon Chapel and Henllan Lodge.

- Future improvements to footways and cycleways through Llanddewi Velfrey village, to be completed by September 2025.

The £1.4 billion A465 major project from Dowlais Top to Hirwaun which began in 2021 and ended in May 2025 included more than 14km of active travel routes.

## Paths for Everyone

In 2024–25, we provided funding to Sustrans to support a wide range of improvements across the National Cycle Network (NCN). Key infrastructure works included replacing bridges on the Elan Valley Trail and repairing landslips at Wiseman’s Bridge and the Llanilar Ystwyth Trail. Accessibility audits and upgrades were carried out across NCN routes, with enhancements such as resurfacing on the Brunel Trail, signage audits on the Taff Trail, and biodiversity improvements through the Deeside project.

Significant progress was made in NCN re-signing, with 190 miles of routes updated following earlier audit work. Barrier removal efforts were also advanced through a dedicated engagement project with Pedal Power, alongside monitoring projects completed in Wrexham and Llanilar.

The Cardi Bach Stage 5 project moved forward with extensive community engagement, reaching the design phase. Routine maintenance activities continued across the NCN, including fencing, tree and vegetation management, structure clearance, and public realm improvements—ensuring the network remains safe, accessible, and welcoming for all users.

# Promotion and Behaviour Change

## Active Travel Promotional toolkit

Launched in 2023 by Transport for Wales on behalf of the Welsh Government, the Promotional Toolkit supports local authorities in encouraging walking, wheeling, and cycling. Designed to be practical and evidence-based, it includes six themed guides covering topics such as engaging young people, using social media, and promoting active travel among school children and older adults. The toolkit also features case studies, campaign templates, and a calendar of events.

A major asset is its image library, with over 1000 photos of people walking, wheeling, and cycling in Wales. Following local authority feedback, more diverse and night-time images were commissioned and added. The Promotional Toolkit was updated in December 2024 with new guidance on engaging young people, using social media, and encouraging walking and wheeling. It also introduced case studies from Llanelli, Neath Port Talbot College, and the Taff Trail.

In 2024–25, the toolkit webpage recorded 877 views, though actual figures may be higher due to cookie settings. Across the asset library, 910 items were viewed over 6,500 times, with more than 1,000 downloads. The most downloaded asset was a photo of a mother and daughter at a zebra crossing. Popular search terms included “school,” “wheelchair,” “Cardiff,” and “North Wales,” while the most clicked links were related to photography and school travel resources.

The toolkit is available here: Active travel promotional toolkit | Transport for Wales

## Workplace travel

    - Healthy Travel Charter

Organisations across Wales are showing their commitment to healthier and more sustainable forms of transport, by publicly signing a Healthy Travel Charter.  Each Charter contains a series of commitments the organisation will make over 2 or 3 years to support their colleagues and visitors to walk, wheel and cycle more, take public transport, and switch to electric vehicles.

In 2024–25, the Healthy Travel Charter programme saw significant expansion and engagement across Wales, led by Dr Tom Porter from Cardiff and Vale LHB/ Public Health Wales. New charters were launched in regions including Swansea Bay, Gwent, and Cwm Taf Morgannwg, as well as in North Wales, where three distinct charters were introduced for Wrexham and Flintshire, Conwy and Denbighshire, and Gwynedd and Anglesey. Continued support was also provided for established charters in areas such as Cardiff and the Vale, Swansea Bay, and Gwent.

    - Healthy Workplaces

Welsh Government provides support for Sustrans’ Healthy Workplaces programme.

Sustrans has been working with different public sector organisations and other employers in Wales that have signed up to the Healthy Travel Charter.  Since 2023, they have been supporting organisations in Cardiff and the Vale of Glamorgan, Gwent, and Swansea Bay, with plans to support Mid and North Wales in the future.

The Healthy Travel Officers have been sharing their knowledge and experience of walking, wheeling, and cycling, giving employees support with different travel options.

A bike library stocking a variety of e-bikes, standard bikes, and scooters that are available to loan free of charge by employees of Healthy Travel Charter signatory organisations.

In 2024–25, Healthy Travel Officers worked closely with a range of strategic partners including Gwent and South Wales Police, Public Health Wales, local health boards, HMRC, and housing associations to support behaviour change and promote active travel. These collaborations enabled the delivery of initiatives such as bike registration and marking sessions to aim to reduce bike crime, alongside the bike loan schemes, events, and training sessions. Active travel was further encouraged through workplace engagement, including participation in job fairs and eco-events, as well as direct collaboration with public service boards to raise visibility and inspire more sustainable travel choices.

    - Inside Welsh Government

As a signatory of the Healthy Travel Charter, Welsh Government as an employer is dedicated to encouraging healthier and more sustainable travel for its employees. A new cycle to work scheme provider was secured, informed by extensive engagement with the cycle user group.

September 2024 saw the Welsh Government’s Living Sustainably Network focus on active travel, running three different events for colleagues across the month. These included:

- A women’s led ride by British Cycling trained Breeze ride leaders in collaboration with the Women Together network.

- A lunch and learn webinar hosted by the Chief Operations Officer, including sessions with:

- TfW exploring active travel workplace initiatives and links to public transport.

- Living Streets sharing their ‘Walking Works’ workplace programme

- a parent, who shared the benefits of an e-cargo bike for commuting and school runs, after borrowing a bike for free through Sustrans’ E-Move project.

- A drop in event to learn about different kinds of cycles from Pedal Power and Sustrans, as well as information on the new Cycle to Work scheme.

A joint Dr Bike session for Welsh Government employees and Natural Resources Wales tenants was held in March 2025, with high demand and positive feedback.

## Climate Action Wales

    - Hub

Welsh Governments go-to hub for everyday green living - Climate Action Wales, launched their ‘Green Travel Choices’ site, first published in 2023.

Aimed at the public, the Climate Action Wales hub provides practical tips to make greener choices, inspiring stories of positive change, and a glimpse into the benefits of going green, like saving money, boosting health and wellbeing, protecting nature, and helping local communities thrive.

The active travel page sits within the ‘Green Travel Choices’ area, and highlights the importance of walking, wheeling, scooting, and cycling as sustainable travel options. It encourages starting with short journeys, planning routes in advance, and involving friends and family to make the experience more enjoyable.

It also provides links to things like the Active Travel Network Map to help find safe paths and suggests initiatives such as walking to school and e-bike hire schemes to make active travel more accessible.

Additionally, it emphasises the benefits of reducing air and noise pollution and offers tips for integrating active travel into daily routines and includes case studies, including one on the Cardiff-based inclusive cycling charity Pedal Power.

    - Social Media

Climate Action Wales actively promotes sustainable travel through social media campaigns. They highlight events like World Car Free Day to encourage people to explore alternatives to driving.

Their content also features initiatives across Wales such as Momentwm and Cardiff Cycle Workshop's bike repair sessions, which teach essential bike maintenance skills. During October 2024’s Walk to School Month, they created content with key schools such as Howardian Primary in Cardiff where up to 90% of pupils are walking, wheeling or cycling to school.

    - Climate Change perceptions and actions survey

The Climate Change Perceptions and Actions survey is commissioned by Welsh Government to understand the public's attitudes and behaviours related to tackling climate change. Data from the first two waves was published in February 2025. Climate change perceptions and actions survey: wave 1 and 2 | GOV.WALES

In the first wave, respondents were asked about sustainable travel behaviour. The most common travel practice was walking or using a wheelchair where possible (61%). Other main findings on travel show that respondents with higher household incomes had access to more vehicles, more hybrid and electric vehicles, cycled more frequently, travelled by plane more often and took more holidays than other respondents.

Understanding the public's attitudes and behaviours related to tackling climate change in the context of walking, wheeling and cycling will help Welsh Government focus promotion and behaviour change efforts going forward.

# Active travel to school

## Active Travel to School Hub

The establishment of the Active Travel to School Hub within the Welsh Government active travel team, consolidates efforts and improves coordination by supporting current initiatives such as the Safe Routes in Communities (SRIC) Grant and directly funded programmes like Active Journeys and WOW Walk to School. The hub also addresses challenges through initiatives like mapping active travel initiatives, developing School Streets guidance, and collaborating with Public Health Wales and Welsh Government colleagues in education. The goal is to develop a single point for the co-ordination and delivery of active travel to schools across Wales.

The Hub’s activities focused on the following:

- Safe Routes in Communities Grant and School Streets development

- School Streets Guidance

- Directly funded promotion and behaviour change programmes, Active Journeys and WOW Walk to School Wales

- Active Travel School Plans pilot delivered by Sustrans.

- Collaboration with Road Safety team and local authorities on cycle training and pedestrian training

- Scrutiny panel members for business cases submitted as part of the Sustainable Communities for Learning Capital Programme

- Liaison on curriculum and inspection framework, as well as related areas, such as Healthy Weight – Healthy Wales, Physical Activity, Play Sufficiency Assessments

- Collaboration with Learner Travel lead on review of Learner Travel measure and guidance

- Engage with stakeholders on key national forums, such as the ATB, Active Travel to School Group, ASTNAG

- Organise trainings and conferences (see section 10.2. to learn more about the Healthy and Active School Journeys conference).

## WOW Walk to School Programme 2023-25

The Living Streets WOW Walk to School Programme is an initiative that encourages children to walk to school at least once a week. WOW rewards children with collectible badges and uses engaging themes to promote walking, making the journey to school fun and educational. In 2023-24, Living Streets was awarded funding of £385,000 for the WOW programme. In 2024-25, funding of £385,000 was awarded to provide the below WOW support:

- A launch bundle for schools, including a WOW Travel Tracker guide, classroom guides, banner, trophy, letters for parents/carers and more.

- Collectable WOW badges, which pupils earn each month for travelling actively to school at least once a week.

- Provision of our innovative interactive whiteboard software – WOW Travel Tracker for children to log their journey to school.

- Dedicated support from a project coordinator to launch and run WOW, including staff and pupil ambassador training sessions, school assemblies and promotion of the challenge-boosting WOW Top Ten.

- Celebration assembly and visits from mascot Strider, where possible.

During 2023-2025, the project supported over 55,800 pupils in 189 primary schools and 7,700 pupils in 42 secondary schools over the two years. 42,500 pupils across 178 primary schools logged on Travel Tracker during academic year 1 of the project. 38,400 pupils across 171 primary schools logged on Travel Tracker during academic year 2 of the project.

Primary age pupils were encouraged to walk/wheel to school using WOW, Living Streets’ flagship walk to school programme. Secondary age pupils were encouraged to walk/wheel to school using Next Steps, Living Streets’ programme for pupils transitioning to secondary school, encouraging them to consider and then form the habit of active travel.

Across project primary schools, there was a 20% increase (6.63 percentage points) in walking/wheeling (using mobility aids, including wheelchairs or wheeled walkers) all the way to school compared to baseline.

In the same period, there was a 57% increase (25.10 percentage points) in active journeys to school (including walking/wheeling, cycling, scoot/skate and Park and Stride).

At Next Steps secondary schools, 51% of pupils said that they had walked more because of the Next Steps Walking Challenge, with a 22% increase (7.7 percentage points) in the number of pupils who said they usually walk/wheel to school and a 22% increase (9.5 percentage points) for active travel.

More than 7,550 pupils received resources and support to engage with the Transitions Day. More than 7,700 pupils received resources and support to take part in the Walking Challenge.

## Active Journeys Programme 2024-25

The Active Journeys Programme, delivered by Sustrans Cymru, aims to foster a culture of active travel among school children, their families and school staff across Wales. It provides practical activities such as scooter and cycle skills training to national standards, bike maintenance workshops, air pollution monitoring, and safe route walking audits. Additionally, it offers guidance on organising bike and walking buses, classroom lessons on active travel, and parent and wider school community skills sessions. Schools can work towards the Active Travel School Award; a platform guiding them through steps to increase and sustain active travel. The programme encourages collaboration with local authorities to align school travel improvements with broader active travel infrastructure projects.

In 2024-25, funding of £420,000 was provided for the Active Journeys programme. The latest report for 2023-24, showed that regular active travel to school increased on average by 12.0%, and fewer pupils were being driven to school. Car use as the usual school travel mode decreased by 14.7% in participating schools. During 2024-25 Sustrans delivered over 800 activities across 105 schools as part of Active Journeys, reaching 13,000 individuals. Activities included fixing 913 bikes and scooters, 124 route planning activities, 15 bikeability sessions with 26 venues receiving either loans or gifts of bikes and scooters. Initial data for 2024-25 shows participating schools logged over 26,600 active journeys to school and over 37,000 sustainable journeys. These two categories equate to 45% and 62%, with car journeys making up 37%, of all journeys logged. The final report for 2024-25 is being externally evaluated and will be published in its final form in September.

## Active Travel School Plans (ATSP)

Welsh Government aims for all schools in Wales to create an active travel school plan which lists the actions each school community commits to.

Sustrans have developed a bank of free resources to help schools develop a plan, including a step-by-step how to guide, a downloadable and online plan template, urban and rural school plan examples and case studies of schools who have succeeded in promoting active travel by putting their plan into action. Funded by Welsh Government, these resources are free and accessible for anyone to use via the Sustrans website.

By the end of 2024–25, Sustrans and local authorities had supported the completion of 332 Active Travel School Plans, covering a diverse range of school settings including mainstream, rural, urban, and Additional Learning Needs (ALN) environments.

Funding for the ATSP pilot project delivered by Sustrans finished at the end of 2024-25, and support for schools to develop ATSPs continues through local authorities, the WOW programme, the Active Journeys Programme, and via recommendations put forward during the Sustainable Communities for Learning scrutiny panel.

## Sustainable Communities for Learning

The Welsh Government’s Sustainable Communities for Learning programme is the main capital programme funding the education estate. It promotes active travel by integrating consideration of walking and cycling infrastructure as part of the business case appraisal for educational environments. This seeks to ensure that new and existing school and further education colleges developments prioritise safe, accessible pathways and cycle routes, encouraging students and staff to adopt healthier, more active modes of transport.

In 2024-25, 40 business cases were reviewed for new or refurbished education settings including Strategic Outline Programmes (SOP) from all local authorities and colleges in Wales. SOPs are initial proposals that outline long-term plans for educational infrastructure improvements and scrutiny by the Hub provides an opportunity, at an early stage, to ensure travel implications are properly considered as part of the location strategy.

Working in collaboration with education colleagues, both within Welsh Government and local authorities and the wider sector, has enabled the Hub to further promote and encourage walking, wheeling and cycling to school.

For example, the development of a new school building for St Richard Gwyn, in the Vale of Glamorgan, has taken positive steps forward to improve the safety and appeal for pedestrians and cyclists by upgrading the local subway with better lighting, cutting back overgrown trees and including placemaking with artwork by pupils.

The new Ysgol Treferthyr in Criccieth, Gwynedd has seen a substantial increase in the number of learners actively travelling to the school. The school was relocated to the edge of the town, however due to early scrutiny of the proposals by the active travel team, education and active travel officers within the local authority, alongside the Sustrans Active Journeys officer were able to work together to provide a walking, wheeling and cycling route linking the new school with a large residential estate. The local authority has also restricted motorised vehicle access along a lane at the beginning and end of the school day.

## Play Policy

Following the Ministerial Review of Play report, published in February 2023, a key recommendation was to take a strategic approach to play sufficiency across all Welsh Government policy areas. The Active Travel Policy team are members of the Play Champion Network, which aims to encourage members to think about play and how it links with their own policy areas. During 2024-25, the network was engaged on the links with play in the School Streets guidance, which was published in March 2025, which also included a Play Street case study. The team are also part of the Ministerial Play Review group and its Implementation Board, representing active travel and ensuring policy alignment.

## Healthy Weight Healthy Wales

Cross-policy collaboration on physical activity and wider health matters remains an important area. Healthy Weight Healthy Wales (HWHW) is the overarching obesity strategy for Wales, with a broad cross-sectoral reach. Active travel-related measures were integrated into the HWHW strategy, aligning our efforts to promote physical activity through everyday journeys.

## Estyn

During the 2024–25 period, the Schools Hub engaged with Estyn on several occasions to explore the potential for incorporating active travel into Estyn’s inspection frameworks. Through these discussions, it was clarified that, due to the nature of the three broad key inspection areas, active travel could not be identified as a specific focus within inspections.

However, it was recommended that delivery partners could share examples of inspection reports where active travel had been highlighted as good practice, to encourage other schools to adopt similar approaches. Following a review of Estyn reports that referenced active travel, the Hub found that such mentions were mostly located within the ‘Well-being, care, support and guidance’ inspection area.

Additionally, Estyn suggested that a thematic review focused on active travel could provide a more comprehensive evaluation of its implementation in schools. Such a review would require formal commissioning.

## Learner Travel

Throughout 2024–25, the Active Travel Policy Team worked closely with the Learner Travel Team to provide feedback on the Learner Travel Code, ensuring alignment with active travel priorities and language. Following the publication of the Learner Travel Recommendations Report, we contributed to the update of the Learner Travel Operational Guidance document. While the legislation remains unchanged, we focused on strengthening the guidance around active travel to school.

## Cycle and Pedestrian Training

National Standards Cycle Training (NSCT) and Child Pedestrian Training, commonly known as Kerbcraft. are delivered through the Road Safety Revenue Grant, managed by the Welsh Government’s Road Safety team. For 2024–25, funding included £687,924 for cycle training and £698,487 for Kerbcraft.

Across all local authorities, a total of 15,049 children received Child Pedestrian training, and 16,216 children received NSCT, with a combined total of 31,265 pupils trained.

# Capacity building

## Academi Teithio Llesol

Delivered by TfW on behalf of Welsh Government, the aim of the Academi Teithio Llesol training programme which was launched in 2023-24 is to identify and develop walking, wheeling and cycling focused training to professionals and leaders, by:

- Supporting growth in local authority (LA) capacity and expertise,

- Increasing awareness and understanding of walking, wheeling and cycling across all levels within LAs (officers, senior management and Members),

- Training and developing professionals (multi-disciplinary audience) to deliver effective, innovative and high-quality interventions.

Activity in 2024-25:

- Route Audit Training for local authority officers

- Academi Teithio Llesol Conference at Llys Cadwyn in November

- Engagement with universities and colleges including, Aberystwyth, Bangor, Cardiff, Coleg Grwp Llandrillo Menai, USW and Wrexham

- Commission of Design Training Modules

## The Active Travel Design Office

The Active Travel Design Office was established in 2023-24 and sits within Transport for Wales. The Design Office provides technical advice and expertise to local authorities and Welsh Government.

2024-25 Focus Areas:

- Capacity Building: Establishing and expanding the team.

- Process Review: Reviewing TfW’s internal place making, design quality, CDM and design quality processes. Identifying gaps.

- New tools: Developed a draft place/quality assessment tool for station interchanges and station/settlement interfaces.

- Design Reviews: Conducting reviews of schemes from across Wales and providing advice and training to local authorities.

- Design Projects: Engaging in optioneering for an Active Travel corridor in the Vale of Glamorgan, designing an access ramp in Wrexham (rail land connecting a platform to the adopted highway), and implementing cycle hangars.

- Active Travel Act Guidance (ATAG) Revision Preparation: Preparing for the revision of ATAG in 2025-26.

- Principal Designer Role: Fulfilling the role of Principal Designer under the Construction (Design and Management) Regulations (CDM).

# Developing a community of practice

## Active Travel Officers Group (ATOG)

TfW have established bi-monthly online sessions which have been running throughout 2024-25 and which are well attended. These bring together local authority active travel officers, Transport for Wales (TfW), key stakeholders and Welsh Government. It fosters a collaborative community of practice where members ask questions, raise challenges, and receive updates from policy and delivery colleagues. A new standing agenda item allows local authorities to spotlight key achievements, promoting continuous learning and allowing active travel officers to share best practice across Wales.

## Healthy and Active School Journeys Conference

The Healthy and Active School Journeys Conference, held in March 2025 served as a dynamic platform for fostering a community of practice among educators, policymakers, urban planners, and community leaders, with over 120 attendees. Through a diverse programme of plenaries, workshops, and interactive sessions, the event enabled participants to share knowledge, co-create solutions, and build lasting professional networks. Practical sessions like a walking tour that provided a hands-on opportunity to assess and discuss real-world school travel routes and the opportunity to try out adapted bikes, underscoring the importance of inclusive mobility. This experiential learning component helped bridge theory and practice, encouraging attendees to reflect on how to apply insights in their own communities.

# Annex - Active Travel Delivery Plan monitoring

By the end of financial year 2024-25, out of 65 ATDP actions, 14 are complete, 42 are in progress, 2 have not started, 5 are paused, and 2 have been superseded.

ATDP.1 – Review the operation of the Active Travel Board

Status: Not started
What’s happening: This will be undertaken in 2026, as planned.

ATDP.2 – Develop an assessment framework for delivery capability

Status: Superseded
What’s happening: This action has been replaced by work on the regional funding framework.

ATDP.3 – Set national and local active travel targets

Status: Not started
What’s happening: Work will begin once new travel survey data is available.

ATDP.4 – Commence new sections of the Active Travel Act and create guidance on promoting active travel to reduce air pollution

Status: In progress
What’s happening: Started in January 2025. Draft guidance shared with local authorities; final version planned for October 2026.

ATDP.5 – Review and update TAN18 (planning guidance)

Status: In progress
What’s happening: Scoping work is underway. Due in 2027.

ATDP.6 – Place-Based Development Advisory Group reflects latest AT thinking

Status: Complete
What’s happened: Final report published in June 2024.

ATDP.7 – Introduce a new stage gate process for active travel projects

Status: In progress, delayed
What’s happening: Work is ongoing and expected to finish by March 2027.

ATDP.8 – Ongoing review of the statutory Active Travel Act guidance

Status: In progress
What’s happening: Review is underway with consultation planned for autumn 2025.

ATDP.9 – Continue to invest in the Active Travel Fund programme

Status: In progress
What’s happening: ATF continues with reduced allocation in 2025–26 but will be subsumed in the regional grant funding mechanism in future years.

ATDP.10 – Manage and refine the grant programme

Status: In progress
What’s happening: Grants awarded on time; support continues in 2025–26, with changes expected under the regional grant funding mechanism. Lessons learned from ATF programme to be shared.

ATDP.11 – Support local authorities in delivery

Status: In progress
What’s happening: Ongoing support provided by Transport for Wales and Sustrans.

ATDP.12 – Develop training programme for leaders and practitioners

Status: In progress
What’s happening: Initial courses delivered across Wales; more modules coming in autumn 2025.

ATDP.13 – Establish the Active Travel Hub

Status: Complete
What’s happened: Design team in Transport for Wales is in place and growing.

ATDP.14 – Provide signposting to existing procurement frameworks

Status: Complete
What’s happened: Guidance issued to local authorities in March 2025.

ATDP.15 – Address gaps in framework availability

Status: Complete 
What’s happened: No further action required following request for feedback from councils and no additional requirements identified (linked to ATDP.14).

ATDP.16 – Develop national monitoring framework

Status: Complete
What’s happened: Published in February 2025; updates will follow once WNTS data is available.

ATDP.17 – Publish annual data

Status: In progress
What’s happening: Framework populated with currently available data; first WNTS data due in 2026.

ATDP.18 – Develop scheme-level data monitoring guidance

Status: In progress*
What’s happening: Local monitoring toolkit developed and issued to local authorities; work on wider publication is in progress.

*Completed as of May 2025

ATDP.19 – Support councils with monitoring plans

Status: In progress
What’s happening: Training and toolkits have been provided.

ATDP.20 – Evaluate benefits of creating a national framework or service for monitoring activities

Status: In progress, delayed
What’s happening: Gap analysis to be undertaken in 2025–26.

ATDP.21 – Identify a demonstrator town

Status: Complete
What’s happened: Newtown was selected and confirmed as the demonstrator town.

ATDP.22 – Develop and implement engagement plan for demonstrator town

Status: In progress, delayed
What’s happening: Draft plan prepared; stakeholder events are planned.

ATDP.23 – Develop monitoring plan and baseline for demonstrator town

Status: In progress, delayed
What’s happening: Surveys and baseline data collection started in autumn 2024; additional traffic data collection underway, wider monitoring plan in development.

ATDP.24 – Develop implementation plan and introduce measures for demonstrator town

Status: In progress
What’s happening: Plan to be finalised by March 2026.

ATDP.25 – Ongoing monitoring and evaluation of demonstrator town

Status: In progress
What’s happening: Surveys and data collection started in autumn 2024; traffic data collection underway, wider monitoring plan in development.

ATDP.26 – Launch pathfinder schemes

Status: Complete
What’s happened: Initial projects selected.

ATDP.27 – Pathfinder programme development

Status: In progress
What’s happening: More projects to be added over time.

ATDP.28 – Pathfinder monitoring and evaluation

Status: In progress
What’s happening: Monitoring plan being developed for current projects.

ATDP.29 – Develop Climate Action Wales campaign

Status: In progress
What’s happening: Campaign ongoing with strong active travel messaging.

ATDP.30 – Incorporate active travel into campaigns

Status: In progress
What’s happening: No new opportunities identified yet.

ATDP.31 – Promote Highway Code changes for vulnerable road users
Status: In progress, delayed
What’s happening: Local campaigns only; no national campaign planned yet.

ATDP.32 – Include active travel in TfW campaigns
Status: In progress
What’s happening: The Real Social Network campaign included reference to active travel. Rail to Trail campaign launched with partners. TfW in liaison with Climate Action Wales team to support campaigns.

ATDP.33 – Publish promotion toolkit for local authorities
Status: Complete
What’s happened: Toolkit published July 2024 and regularly updated with new resources.

ATDP.34 – Improve DataMapWales
Status: In progress
What’s happening: Training and consultations with local authorities ongoing.

ATDP.35 – Report on local network improvements
Status: In progress
What’s happening: Local authority responsibility, progress tracked through reports and DataMapWales.

ATDP.36 – Work with local authorities to incorporate active travel in highway schemes
Status: In progress
What’s happening: TfW continues to advise on projects.

ATDP.37 – Deliver cross-boundary routes
Status: In progress
What’s happening: GIS tool being developed to identify and prioritise routes. This will feed into regional transport planning work at CJC level.

ATDP.38 – Update prioritisation tool
Status: In progress, delayed
What’s happening: Prioritisation tool developed and used by local authorities; further updates in progress.

ATDP.39 – Improve National Cycle Network
Status: In progress
What’s happening: Funding allocated; improvements delivered and ongoing.

ATDP.40 – Integrate Strategic Roads Network AT interventions with local authority networks
Status: In progress
What’s happening: Key schemes underway in several locations.

ATDP.41 – Remove barriers on routes
Status: In progress
What’s happening: Barrier removal funded and implemented by 5 local authorities in 2024–25 using Active Travel Fund.

ATDP.42 – Establish design review process
Status: In progress
What’s happening: Design reviews being undertaken. Process is being refined with feedback.

ATDP.43 – Cycle hangar pilot project
Status: In progress, delayed
What’s happening: Housing association workstream progressing well with pilot locations identified, procurement complete, installation planned for summer 2025 for completion in autumn 2025; on-street cycle hangar and railway station workstreams also progressing.

ATDP.44 – Evaluate E-move scheme
Status: Complete
What’s happened: Final evaluation report submitted.

ATDP.45 – Transition E-move fleet
Status: Complete
What’s happened: Majority of fleet transferred to community groups and not-for-profits; part of fleet being used for Healthy Workplaces scheme.

ATDP.46 – Plan interest-free loan scheme
Status: Paused
What’s happening: Not taken forward due to revenue funding requirements.

ATDP.47 – Support inclusive cycling groups
Status: In progress, delayed
What’s happening: Preliminary scoping work carried out, currently paused due to capacity constraints.

ATDP.48 – Create inclusive cycling directory
Status: Complete
What’s happened: Directory and forum maintained by Pedal Power.

ATDP.49 – Widen availability of cycle-hire
Status: In progress
What’s happening: Study underway to explore wider options; business case for return-to-base hire at railway stations under review. Work on pilot projects underway.

ATDP.50 – Improve AT access to transport interchanges
Status: In progress
What’s happening: Work on Station Network Plans progressing across Wales. Active travel to transport interchanges included in all RTPs.

ATDP.51 – Increase cycle spaces on trains
Status: In progress
What’s happening: New trains and upgrades being rolled out; Heart of Wales line now operates dedicated cycle carriages.

ATDP.52 – Enhance cycle storage on buses
Status: In progress
What’s happening: Business case in development for cycle and bus integration to identify possible options.

ATDP.53 – Add active travel to ticketing
Status: In progress, delayed
What’s happening: Part of wider TfW One Network integration project.

ATDP.54 – Expand school-based cycle training
Status: Paused
What’s happening: Provided additional funding to local authorities in 2024–25; currently paused due to lack of revenue funding availability.

ATDP.55 – Improve consistency of national standard cycle training
Status: Paused
What’s happening: Plans to give oversight to Bikeability Trust paused due to capacity and revenue funding availability.

ATDP.56 – Widen inclusive cycle training
Status: Paused
What’s happening: Provided additional funding to local authorities in 2024–25 specifically targeting inclusive cycle training; currently paused due to revenue funding availability.

ATDP.57 – Publish School Streets guidance
Status: Complete
What’s happened: Guidance published in March 2025.

ATDP.58 – Invest in Safe Routes in Communities Grant
Status: In progress
What’s happening: Funding continues with reduced allocation in 2025–26 but will be subsumed in the regional grant funding mechanism in future years.

ATDP.59 – Align Safe Routes with ATF
Status: Superseded
What’s happening: Not taken forward due to plans to introduce regional grant funding mechanism.

ATDP.60 – Support school active travel initiatives
Status: In progress
What’s happening: Active Journeys programme and Walk to School programmes operating Wales-wide in schools.

ATDP.61 – Procure new school programme
Status: Complete
What’s happened: New Active Journeys programme started in April 2024.

ATDP.62 – Support Active Travel School plans
Status: Complete
What’s happened: Resources available for local authorities and schools. ATSPs are now a precondition for Safe Routes in Communities funding.

ATDP.63 – Expand Healthy Travel Charter
Status: In progress
What’s happening: Discussions ongoing with Public Health Wales and TfW.

ATDP.64 – Develop road safety strategy
Status: In progress
What’s happening: New Road Safety Partnership plan currently being developed with new supporting governance structure.

ATDP.65 – Consult on pavement parking powers
Status: Paused
What’s happening: Awaiting UK Government decisions.