REVIEW OF THE ACTIVE TRAVEL (WALES) ACT 2013

February 2026

Table of Contents

Introduction	3

Section 1: Operation of the Act	5

1.1	Active Travel Board	5

1.2	Guidance, standards and tools	6

1.3 	Priorities and action plans	7

1.4 	Local authority transport policies	9

1.5 	Reporting	10

1.6 	Scrutiny, audit and review of the Act	11

Section 2:  Funding for Active Travel	14

2.2 	Safe Routes in Communities Fund	15

2.3 	The Active Travel Fund	15

2.4 	Audit Wales active travel funding analysis	16

Section 3: Active Travel Maps	18

3.1 	Existing route maps (ERMs)	18

3.2 	Integrated Network Maps (INMs)	18

3.3 	Active travel network maps (ATNMs)	18

3.4 	Publication of maps	19

3.5 	Consultation and engagement	20

3.6 	Review of maps	20

Section 4:  Active travel infrastructure	21

4.1 	Length of existing and future active travel routes	22

4.2 	Improvements to existing routes and new routes	22

Section 5: Promoting active travel	23

5.1 	Road safety as a barrier to active travel	24

5.2 	Targeted behaviour change initiatives.	25

5.3 	Local authority effectiveness in promoting active travel	27

5.4 	Integrating active travel into other government priorities	27

5.5 	Capacity building	28

Section 6: Rates of Active Travel in Wales	31

6.1 	Active Travel Rates in Wales	31

6.2 	Change in active travel habits	33

6.3 	Behaviour Change	34

Conclusions	35

Endnotes	39

# Introduction

- The Active Travel (Wales) Act 2013  (“the Act”) places duties on the Welsh Ministers and local authorities to promote active travel and continuously improve active travel provision by securing new and improved active travel routes and related facilities.

Active travel means walking, wheeling and cycling as alternative means to motorised transport for the purpose of making everyday journeys. For the purpose of the Act, “walkers and cyclists” means people who walk, people who use pedal cycles (including electronic bicycles/e-bikes but excluding motorised cycles) and people who use mobility aids (including motorised wheelchairs and mobility scooters). Increasing levels of walking, wheeling and cycling has the potential to support the seven wellbeing goals set out in the Wellbeing of Future Generations (Wales) Act 2015. This can bring health, environmental and economic benefits without any genuine disadvantages and it is a policy that is widely supported.

The Act includes mapping, planning and reporting duties that are placed on the Welsh Ministers and local authorities, to provide a better understanding of how the existing network could be improved. There are also duties related to highway investment and traffic management, which require the Welsh Ministers and local authorities to take reasonable steps to enhance provision for walkers and cyclists when exercising certain functions under the Highways Act 1980.

The Act came into force on 25 September 2014.

Section 11  of the Act requires Welsh Ministers to review the Act and assess its success in securing new active travel routes and related facilities, and improvements of existing active travel routes and related facilities, within five years of the deadline for the first submission of the integrated network maps by local authorities. The deadline for the first submission of these maps was extended to 3 November 2017 under a Direction made by the Welsh Ministers on 7 December 2016. In accordance with section 11 and this Direction, the Act was therefore due for review in November 2022.

In June 2022 a Senedd cross-party working group reviewed the operation of the Act and made recommendations to the Welsh Ministers.  In 2024 Audit Wales conducted an audit of active travel, focussing on the support the Welsh Government provides to local authorities including through its Active Travel Fund and whether the implementation is securing positive outcomes.  The report did not examine the delivery of active travel interventions by individual local authorities in detail and contained a recommendation that the Welsh Government should complete a comprehensive post implementation review of the Act in line with the scope envisaged when the Act was passed.

This report therefore fulfils Welsh Ministers’ duty to review the operation of the Act. It has been produced by the Welsh Government and draws on both the Audit Wales and the cross-party group review, as well as feedback from a variety of stakeholder surveys and other sources.  To support the review process, Welsh Government commissioned the inclusion of survey questions in the Wales Omnibus Survey to understand respondents’ current and prior travel behaviours and raise questions about barriers and incentives to active travel.

Section 1 of this report describes the operation of the Act, including guidance, action plans, monitoring reporting and review. The next sections describe what has been delivered. Section 2 sets out information relating to funding for active travel; section 3 describes the work carried out to map active travel routes in designated areas; section 4 is about active travel routes, related facilities and other infrastructure; section 5 is about promoting active travel; and section 6 looks at rates of active travel in Wales.

# Section 1: Operation of the Act

This section describes key milestones in implementing the Act including arrangements for oversight and delivery, guidance, reporting and monitoring.

In 2013, Ministerial responsibility for active travel lay with the Minister for the Environment. Today that responsibility lies with the Cabinet Secretary for Transport and North Wales. Within Welsh Government, an active travel team is located within Transport Policy & Strategy, within the Department of Transport. The team oversees policy and funding and manages some programmes directly. Since 2018, Transport for Wales have provided additional support and expertise in the design and delivery of active travel routes and since 2020, has administered the Active Travel Fund.

Active travel contributes to wider Welsh Government priorities and is integrated into the work of other government departments in line with the Well-being of Future Generations (Wales) Act 2015. This requires public bodies to act in accordance with the sustainable development principle, including taking an integrated approach. Since the making of the Act, Welsh Government has made significant progress in mainstreaming active travel policies by including these in policies in the areas of planning, education, health, air quality, climate action and others.

Local authorities play a key role in promoting active travel in Wales. The Act sets specific duties for local authorities, including securing new active travel routes and related facilities and improving existing ones. They are responsible for maintaining active travel routes and planning active travel networks.  However local authorities also play a much wider role in active travel, by promoting road safety, cycle and pedestrian training and organising school-based initiatives for example.

Other organisations with a role in active travel in Wales include Transport for Wales, Public Health Wales and third sector organisations.

## 1.1	Active Travel Board

The Active Travel Board, which was established in 2014, provides advice to the Welsh Government on active travel delivery.  It is made up of an independent chair, with independent members and stakeholders.  The Board’s role includes scrutinising the delivery of active travel measures, providing advice, bringing together partners and reporting annually on its work.  The Active Travel Board publishes its independent annual reports on active travel in Wales annually.

## 1.2	Guidance, standards and tools

### Guidance

Statutory guidance on the delivery of the Act was first published in 2014, the Active Travel Act Guidance (“ATAG”).  This is in two parts – ‘Delivery Guidance’ aimed at local authorities providing further guidance on their duties under the Act and ‘Design Guidance’, on the infrastructure design standards and the processes of network planning.  In the early days of the Act there was little knowledge or capacity for designing or implementing active travel infrastructure in comparison to the design and provision of highways.

Following feedback from users, ATAG was consolidated and updated in 2021. This broad ranging guidance provides general guidance on the Act and the duties under it, and more comprehensive guidance on planning and design for active travel covering route planning, user needs, network and map preparation, and the design of routes and junctions as well as associated facilities, maintenance and monitoring and evaluation.

During 2025 ATAG is being refreshed with a new version planned to be published in 2026. Welsh Government and Transport for Wales are working together with key stakeholders to make sure that the guidance is up to date, works well for everyone and meets the needs of the communities that it is aimed at. A public consultation phase began in November 2025, prior to final publication.

### Quality and Standards

ATAG also lists the standards that new and improved infrastructure is expected to meet if funded is to be provided by Welsh Government. This guidance is mandatory for highways authorities. The design of active travel routes is complex: they can either be dedicated routes, or routes associated with existing roads or highways. As a result, they need to comply with technical standards such as the Department for Transport (2007) - Manual for Streets, the Department for Transport (2016) - Traffic Signs Regulation and General Directions (TSGRD), the Standards for Highways (Design Manual for Roads and Bridges (DMRB) and the Standards for Highways 2019 Walking, Cycling and Horse-riding assessment and Review (WCHAR). Compliance with individual standards will vary depending on the nature of the scheme.

It is also important to ensure that active travel routes meet quality standards. ATAG also provides an audit tool and method for assessing the quality of Active Travel Routes.  This sets five principles for an active travel route: comfort, safety, directness, coherence and attractiveness.  Active travel routes are scored against indicators to establish if a route is a pass or fail. The standard pass score is 70% and 80% is the desirable score.

### Active travel in highways provision

Section 9 of the Act requires Welsh Ministers to take reasonable steps to enhance provision for walkers and cyclists when exercising certain functions including the construction, maintenance or improvement of roads under the Highways Act 1980 and other highways legislation.

In 2020 Welsh Government published the Procedure and Advice Guidance (“PAG”) 115/20: Active travel and trunk road improvement schemes.  This provides advice on the planning, design and implementation of improvement schemes on trunk roads in Wales. PAG requires trunk road schemes to be planned, designed and implemented in a holistic way across highway authority boundaries, maximising their contribution to promoting active travel.

## 1.3 	Priorities and action plans

### Active Travel Action Plan for Wales, 2016

The first formal Active Travel Action Plan for Wales was published in 2016.  This set out ambitions for active travel in Wales, including a vision, leadership and governance arrangements and how progress would be monitored.  It positioned active travel as a wider government priority – the policy lead sat with the Minister for Social Services and Public Health although budget responsibility sat with the Cabinet Secretary for Economy and Transport. The plan also sets out actions to be taken by different Government departments against short, medium and longer timescales grouped under the headings of leadership, legislation and standards, infrastructure, promotion and behaviour, skills and training, and monitoring and evaluation.

Most of the actions identified in the 2016 plan have been completed or are ongoing.  These include the review of PAG; providing training and creating mechanisms for sharing good practice with Academi Teithio Llesol and the Active Travel Officers Group; continued funding for infrastructure with the establishment of the Active Travel Fund; and the consideration of active travel in capital schemes, such as the Sustainable Communities for Learning Programme. Actions that have not yet been completed relate to target setting, which rely on data from the new Wales National Travel Survey, and the completion of the review of TAN18 which is underway.

### Active travel in the Wales Transport Strategy 2021

Active travel is core to the priorities and ambitions in Llwybr Newydd – the Wales Transport Strategy published in 2021.  The strategy has three five-year priorities and four long term wellbeing ambitions, that align the strategy with the Well-being of Future Generations (Wales) Act 2013. Active travel is core to Priority 1:

- planning ahead for better physical and digital connectivity, more local services, more home and remote working and more active travel, to reduce the need for people to use their cars on a daily basis.

Active travel is also core to the first well-being ambition:

- Good for people and communities – a transport system that contributes to a more equal Wales and to a healthier Wales that everyone has the confidence to use.

Llwybr Newydd includes mini-plans that show how individual modes contribute to those wider priorities and ambitions. For active travel it states specifically that:

In line with the Active Travel (Wales) Act 2013, we want walking and cycling to become the normal choice for shorter journeys because active travel is good for our health, the environment and the economy.

Llwybr Newydd sets fourteen priorities for active travel including action on speed limits to reduce injuries and make walking and cycling more attractive, as well as improving active travel routes and addressing other behaviour change and regulatory issues.  The plan also sets challenging longer-term ambitions for active travel by 2040 and how this can contribute to wellbeing in Wales.

Llywbr Newydd sets a target of 45% of journeys to be made by public transport, walking or cycling by 2040.  Welsh Government published ‘Net Zero Wales: Carbon Budget 2’ in 2021.  This sets a target to increase the ‘trip mode share’ of active travel from a current estimated proportion of 27% to 33% by 2030 and at least 35% by 2040.  ‘Trip mode share’ means the percentage of all journeys people make using a particular way of travelling.

### Active Travel in the National Transport Delivery Plan 2022-2027

- The National Transport Delivery Plan 2022 to 2027(“NTDP”)  is aligned with the overarching vision of Llwybr Newydd and outlines programs, projects, and policies that will shape the transport landscape from 2022 to 2027. Within this framework, active travel takes centre stage. By prioritizing walking and cycling infrastructure, NTDP aims to create a more connected, healthier, and environmentally conscious Wales. As part of the broader commitment to achieving Net Zero emissions, active travel plays a crucial role in reducing carbon impact and fostering community well-being.

- The NTDP demonstrates how the Welsh Government intends to deliver the Actions identified in Llwybr Newydd. It also identifies specific actions to increase active travel in Wales including continuing to invest in active travel over the NTDP period and improving integration between active travel and other modes. As well as Active Travel Network Maps (ATNMs), this will involve using network plans and station travel plans to identify rail and bus stations with the greatest potential to improve access for people walking, wheeling or cycling.

- Building on the existing work on skills there are commitments to peer and scheme reviews, additional guidance, a technical design hub and more professional development and training. Other initiatives include improving walking and cycling connections between Cardiff and Newport in line with the Southeast Wales Transport Commission’s recommendations, better cycle parking and storage at stations, as well as cycle and e-cycle hire at stations.

- There are also commitments to promoting active travel through behaviour change measures that encourage people to replace car journeys with active and sustainable transport options such as wider publicity campaigns, active school travel initiatives, improving bike safety and workplace initiatives.

### Active Travel Delivery Plan 2024-2027

Following the publication of Llwybr Newydd, the 2016 Active Travel Action Plan for Wales was updated in February 2024 to take account of important changes, including the priorities for active travel and the updated targets. It considers the recommendations of the 2022 cross party review of the operation of the Act.

The Active Travel Delivery Plan 2024-2027 also provides details of the key actions of the Welsh Government to make active travel easier to access, more attractive to use and more inclusive and takes account of the role of active travel in wider Welsh Government Priorities.  The priorities in the plan are leading the change, stepping up delivery, demonstrating what active travel can achieve and making active travel the first choice for more journeys.

The Annex to the ‘Walking, wheeling and cycling annual report 2024-5’ provides a summary of the progress the Welsh Government has made in relation to the specific actions set out in the Active Travel Delivery Plan 2024-2027. To summarise this,  by the end of the financial year 2024-5, out of 65 ATDP actions, 14 are complete, 42 in progress, two not started, five paused and two superseded.  Completed actions include establishing an active travel hub, helping local authorities with procurement, developing a national monitoring framework, identifying a demonstrator town, launching pathfinder schemes, publishing a promotion toolkit for local authorities, publishing school streets guidance and more.  Whilst some actions are no longer relevant, many more are in progress, for example, programmes to increase cycle spaces on trains.

## 1.4 	Local authority transport policies

Section 6 of the Act requires local authorities to have regard to the integrated network map for its area in developing policies forming the basis of local transport plans. These are now being developed at a regional level by Corporate Joint Committees, and all include provision for active travel. Transport for Wales has recently reviewed the effectiveness of local authority transport policies and promotion (see 5.4 below).

## 1.5 	Reporting

The Act includes a range of specific reporting requirements for Welsh Ministers and for local authorities in relation to Active Travel.

### Welsh Government annual reports

Section 8 of the Act requires Welsh Ministers to publish annual reports on the extent to which walkers and cyclists make active travel journeys in Wales.

Welsh Government has provided annual statistical reports on active travel since 2015, using questions inserted into the National Survey for Wales since 2013-14.  The National Survey for Wales surveys adults aged 16+. The categories of questions asked on active travel are around:

- How often used bike to get somewhere;

- How often walked for 10 minutes to get somewhere; and

- Walks (10mins+) or cycles at least once a week as means of transport.

Welsh Government has also produced annual reports on active travel in 2015 and 2016  that included more general information on active travel rates alongside wider commentary on relevant policy and programme delivery.

As noted above, more recently, the Active Travel Board has also published an Annual Report on active travel.

The Welsh Government published ‘Walking, wheeling and cycling annual report 2024-5’, outlining the progress made in supporting people to walk, wheel and cycle in the last year. As well as providing an overview of active travel in Wales, the report sets out more details of progress on monitoring, guidance, infrastructure, promotion, active travel to school, capacity building and developing a community of practice.  There are also more details on progress against specific actions in the Active Travel Delivery Plan (see below).

### Local authority reporting

To secure continuous improvements in active travel routes, section 7 of the Act requires local authorities to make improvements to active travel infrastructure and facilities and also to report on the costs of doing so. Section 10(2) also requires local authorities to report to Welsh Ministers specifying what they have done to promote active travel journeys and secure new and improved active travel routes and facilities.  There is also a requirement for local authorities to report on how the level of use of active travel routes and related facilities in their area has changed each time it submits its existing routes map (now incorporated into the Active Travel Network Map).

Annex F of the Active Travel Act Guidance sets out templates for annual reports, capturing key information such as actions taken to promote active travel, the costs of new and improved routes and facilities, and the lengths of those routes and facilities. The most recent reports, covering the 2024–25 financial year, were submitted in late October 2025 and have not yet been summarised, but examples from the 2023–24 submissions are referenced in section 5.

The periodic ‘Level of Use’ reports submitted alongside Active Travel Network Maps provide local authorities with an opportunity to report on the usage of active travel routes. Some local authorities use cycle and pedestrian counters on key routes to gather data, as well as cycle and pedestrian camera surveys. They also use surveys at workplaces and schools to gather information on how people are travelling. However, data gaps persist, with some authorities having not recorded or submitted usage information.

In addition to the annual report required under the Act, local authorities in receipt of Welsh Government Transport Grant Funding are required to submit Annual Performance Reports (“APRs”) for three years, documenting the outcomes of those schemes.

Analysis of these APRs has shown variability in consistency and completeness in the first tranche of reports from 2021-22. Preliminary review of APRs for 2022-23 and 2023-24 suggests improved quality and consistency of data reporting.

The new Transport for Wales Active Travel Monitoring Guidance brings annual reporting and performance reporting requirements together in one place (see the Active Travel Monitoring Framework section below which provides a link to the guidance).

## 1.6 	Scrutiny, audit and review of the Act

In 2015, the National Assembly for Wales Enterprise and Business Committee provided early scrutiny of the bill a year after it came into force.  The review noted progress on designated localities, design and delivery guidance and the first Active travel annual report. The committee provided eight recommendations, including the need for a specific budget line, a review of the level of funding, the need for expertise and resources for local authorities, a publicly accessible data scheme, further promotion of active travel and targets. The review was supported by an independent review of the current delivery of active travel schemes in Wales by Professor Stuart Cole (Cole 2015).

Post-legislative scrutiny of the Act was provided by the Senedd’s Economy, Infrastructure and Skills Committee in March 2018.  The committee reported on progress, consultation, guidance and developing active travel, putting forward 23 recommendations, many of which were incorporated into the Active Travel Delivery Plan or have been delivered.

In 2022 an expert panel appointed by the Senedd cross-party group on the Active Travel (Wales) Act 2013 made recommendations relating to the Act and active travel delivery in Wales.  Welsh Government welcomed the review and accepted all of the 51 recommendations in principle or in part, with one caveat related to timing, and have incorporated many of the recommendations into the Active Travel Delivery Plan that was published in March 2024.

In September 2023 the Welsh Government Internal Audit service conducted an internal audit of the Active Travel Scheme for the Climate Change and Rural Affairs Group. The scope of the report was the process supporting the management & delivery of the Active Travel Scheme, governance arrangements with Transport for Wales regarding management of the Scheme, financial management and profiling and monitoring of grant terms and conditions. The audit provided ‘reasonable assurance’ that the governance, risk management and control processes were suitably designed and applied effectively. Key strengths included the detailed operating instructions, rigorous review and assessment of funding applications, effective client contractor relationship and robust lessons learnt exercises.  Some matters did require attention and all four were actioned, including a formal process to record completed site visits and the fact that local authorities were not required to provide audit reports in relation to completed schemes.

In 2024, Audit Wales focussed on national level arrangements led and/or managed by the Welsh Government and Transport for Wales but did not examine interventions by individual local authorities, or the part that wider public, private and third sector organisations can play in promoting active travel.  The audit concluded that despite increased spending and a new delivery plan, Welsh Government remains a long way from achieving the step change in active travel intended under the Act. They also found that there is not enough data to capture the impact of the Welsh Government work on active travel and the majority of the ten recommendations related to data, monitoring and evaluation.

Following the publication of the Audit Wales report, the Public Accounts and Public Administration Committee (PAPAC) undertook an inquiry into active travel informed by issues raised by both Audit Wales and the Active Travel Board Annual report. In a letter to the Committee Chair, the Director General of the Economy, Energy and Transport Group  provided some context on active travel including data on investment, and briefly set out how Welsh Government had responded to the recommendations in the Auditor General’s Report. PAPAC published its report on Active Travel in Wales, which makes seven recommendations, on 18 December 2025.

### Active Travel Monitoring Framework

Although there has been regular reporting on active travel, the 2016 Action Active Travel Action Plan for Wales included a commitment to developing a more comprehensive monitoring framework for active travel, particularly considering the first targets for behaviour change.

In February 2025 Transport for Wales launched an Active Travel Monitoring Framework   designed to monitor progress towards achieving the Active travel goals in the Wales Transport Strategy 2021, as well as a wide range of other measures including behaviour change and attitudes to active travel. The monitoring framework also captures data on the quality of existing travel routes which can help track progress against the objectives of the Act.

Transport for Wales have also launched a local monitoring toolkit in December 2025 , an advance version of which had been sent to all local authorities earlier in the year.  The purpose of the toolkit is to provide further guidance on monitoring scheme-level data on walking, wheeling and cycling projects following requests from local authority officers.

Given the repeated concerns about the quality of data on active travel, including the Audit Wales recommendations, the Welsh Government launched a new National Travel Survey in March 2025.  The new National Travel Survey includes specific questions on active travel and will make it possible to more accurately track modal shift and to set more stretching and achievable targets. It is critical to address the existing data and evidence gaps that hinder the ability to accurately assess progress.

# Section 2:  Funding for Active Travel

Welsh Government has provided funding for active travel since (and prior to) the implementation of the Act. As Audit Wales notes, the Active Travel Fund or equivalent spending has increased significantly over recent years.   From 2015-16 to 2024-25, Welsh Government invested £334 million on active travel schemes in local authorities. This total includes investment through the dedicated Active Travel Fund, the Safe Routes in Communities Fund, as well as through earlier programmes that also funded active travel.

Prior to establishing the dedicated Active Travel Fund, funding for active travel was allocated from existing transport programmes including the Local Transport Fund, Safe Routes in Communities (“SRIC”), allocations for Strategic Road Network Projects and funding from other transport programmes (source 2015 and 16 annual reports). Dedicated funding was also provided for new duties such as the development of the first Existing Route Maps and Integrated Network Maps (ATNMs).

The 2015 Annual Report noted that in 2015-16 £5.3m in capital funding had been awarded to thirty-three active travel schemes under the SRIC programme. In addition, fifteen of the successful Local Transport Fund schemes were for active travel with an allocation of £4.9million.  Many other approved schemes included walking and cycling elements.  In 2015/16 £1.65 million was allocated to improve active travel routes along existing trunk roads.  Further schemes were funded through the Metro programme at a cost of £2.5m over two years, and an additional £4.5m was allocated to improvements to routes to schools on or near trunk roads. In an independent Ministerial Report, Professor Stuart Cole estimated that Wales spent around £5 per head on active travel and that this needed to increase to £10 per head to have a real impact (Cole 2015). As well as arguing for dedicated funding, the Committee noted that all large spending projects could contain an active travel component. The Minister reported that £24 million had been allocated to active travel schemes in the 2016-7 budget.

Today, active travel continues to be funded through a variety of other funding programmes over and above the dedicated Active Travel Fund (see below), although the Active Travel Fund is the main mechanism for funding of active travel schemes in Wales.  Each year Welsh Government publishes details of local authority transport grants. These include allocations from the Active Travel Fund (core and main) as well as funding from other schemes including SRIC, the Resilient Roads Fund, Road Safety Grant, the Local Transport Fund and the Ultra-low Emission Vehicles Transformation Fund.

- The Road Safety Fund provides capital and revenue funding for road safety improvement including support for capital funding to strive to eliminate people killed and seriously injured on roads in Wales, giving priority to high risk and vulnerable groups and improving community safety. Revenue funding also includes providing education and training initiatives including national standards cycle training. Many of the schemes under this programme contribute to active travel or promoting active travel.

- The other current schemes are the Local Transport Fund, the Resilient Roads Fund, and the Ultra Low Emission Vehicle Transformation Fund.  Projects under each of these schemes must comply with the Act and supporting guidance, and schemes that include, for example, highway improvements, construction or traffic management must comply with section 9 of the Act, which includes provision for walkers and cyclists in the exercise of certain functions.

At the time of writing the Active Travel Fund and all other Welsh Government transport grants that support local authorities to deliver transport initiatives are being consolidated into a single Regional Transport Fund programme which will be operational from the 2026-27 financial year onwards.

## 2.2 	Safe Routes in Communities Fund

- The SRIC Fund was established in 1999 and predates the Act. The programme provides funding for local authorities to improve road safety and walking and cycling routes to schools.  The aim of the programme is to increase levels of walking, wheeling and cycling among children travelling to schools and in the wider community, and to improve the environment for walking wheeling, cycling and scooting around schools.

- In financial year 1999-2000, £799,000 was allocated across Wales through the SRIC fund. Funding levels have varied throughout the years, and in 2024-25, £6,149,338 was allocated.

- Since 2015-16 the SRIC grant has allocated £55m to schemes.  The 2024-25 Walking, wheeling and cycling annual report lists some of the outcomes from the 2024-5 SRIC grants, including initiatives at schools across Wales, such as new routes, upgraded footpaths, new lighting kerbs and bollards and cycle storage, and feasibility studies for many more.

## 2.3 	The Active Travel Fund

In addition to existing and ongoing programmes that include support for active travel, the Welsh Government has also established a dedicated fund. Once initial mapping was complete, Welsh Government established the Active Travel Fund (“ATF”) in 2018 to support capital investment in routes and related facilities identified in Active Travel Network Maps. Since April 2021 the programme has been administered by Transport for Wales.

The ATF Guidance sets out the aims of the fund, which are to:

- encourage modal shift from car to active travel in isolation or in combination with public transport,

- Improve active travel access to employment, education, key services and other key traffic generating destinations,

- Increase levels of active travel, and

- Connect communities.

The hierarchy for investment gives priority to separated provision over shared use facilities and improving on road conditions, and principles for establishing user needs. This means working out what different people actually need in order to walk, wheel or cycle.

- Welsh Government has invested over £247 million (up to March 2025) in active travel through the ATF. Spending increased from under £9 million in 2018-19 to just under £47 million in 2024-25. The following shows this expenditure year-by-year:

- 2018–19: £8,758,473

- 2019–20: £27,854,428

- 2020–21: £22,406,433

- 2021–22: £49,420,479

- 2022–23: £45,903,150,

- 2023–24: £46,338,329

- 2024–25: £46,973,068

- Total: £247,654,360

## 2.4 	Audit Wales active travel funding analysis

As support for active travel has come from many different sources and is often embedded in other schemes such as road schemes, it is not straightforward to provide a more detailed breakdown of overall public spending on active travel since 2013.  The 2024 Audit Wales report analysed ATF allocations to local authorities in 2021-22 and 2023-24, as well as budget allocations for 2024-25. That data excludes match funding or any other expenditure by local authorities on active travel, or expenditure on active travel through other Welsh government projects and programmes.

Exhibit 3 of the report breaks down the 2024-5 allocations in terms of revenue and capital funding and identifies some of the recipients.  Their analysis shows that Welsh Government allocated £65million to active travel initiatives including capital and revenue funding.

Of that £63,849,338 was allocated to capital funding of which the largest component was the ATF. Other capital funding was allocated to the SRIC programme, the Strategic Road Network Walking and Cycling programme, the core grant to the Walk Wheel Cycle Trust to enhance and improve the National Cycle network, a new programme for Transport for Wales to enable higher impact schemes, other small grant programmes (e.g. bike loans) and support for delivering the ATF (exhibit 3)

The revenue funding amounted to £1,435,000 and was allocated to the Living Streets WOW Walk to school programme and the Walk Wheel Cycle Trust’s Active Journeys programme, as well as core grant to Walk Wheel Cycle Trust to cover a range of initiatives, support for the Active travel board and support for administering the ATF.

# Section 3: Active Travel Maps

When the Act came into force in September 2014 the first stage was to map existing routes and plan for future routes. Section 7(1)of the Act provides that local authorities must in every year secure new active travel routes and related facilities, and improvements of existing active travel routes and related facilities.

For the purposes of the Act, an active travel route in a local authority’s area must be, ‘situated in a designated locality in an area’.  The Welsh Ministers identified ‘designated localities’, taking into account factors specified in the Act including density of the population and proximity to facilities.  ‘Related facilities’ include facilities for shelter resting or storage, toilets or washing facilities, signage or other facilities that are available for walkers or cyclists using the route.

## 3.1 	Existing route maps (ERMs)

Section 3 of the Act introduced a requirement for all local authorities to produce Existing Route Maps (ERMs) of walking and cycling in their local area within a year of the commencement of the Act.  To cover the costs of the process in the first cycle, local authorities each received a share of the funding over the years 2015/6, 2016/7 and 2017/8. This was a new approach and a learning process for local authorities, Welsh Government officials and stakeholders, so some revisions were required, and support was provided to local authorities. Following reviews, complete ERMs were approved in three tranches between April and October of 2016.

## 3.2 	Integrated Network Maps (INMs)

Section 4 of the Act also required local authorities to submit Integrated Network Maps (INMs) to Welsh Ministers showing proposed new active travel routes and facilities, and improvements to existing active travel routes and facilities.

The deadline was extended to November 2017 and all but one local authority submitted INMs by that date.  The remaining one was directed to submit by the end of February 2018 and four local authorities were directed to resubmit revised maps. All maps were externally validated and formally approved by Welsh Government in three tranches between February and December 2018.

## 3.3 	Active travel network maps (ATNMs)

The Act requires local authorities to review these maps every three years. Following feedback from stakeholders, the 2021 Active Travel Act Guidance introduced Active Travel Network Maps (ATNMs) that brought together the ERMs and INMs to show the full extent of the existing and planned network together. ERMs and INMs are now collectively known as the Active Travel Network Maps (ATNMs).

The deadline for the second iteration of maps was extended twice, resulting in a submission date of December 31st 2021, due to the impact of Covid-19 and local elections on the consultation process.

The impact of Covid-19 meant that local authorities could not use standard in-person methods to consult on the preparation of maps. Welsh Government therefore commissioned Commonplace to provide an online consultation platform that would enable local authorities to engage on active travel.  The effectiveness of the new consultation platform in generating public responses and the need to take this feedback into account meant that a further extension to March and June 2022 was agreed for seven local authorities who requested it, following an approach by the Welsh Local Government Association (WLGA). All but one ATNM were approved and published in two tranches between August and November 2022, with the final one approved in December 2023.

As a result of recommendations made by the cross-party group on the Act that were widely supported by other stakeholders and local authorities, the deadline for the submission of the third iteration of the maps was set as December 2026 to take account of the scale and breadth of the previous maps and to allow sufficient time to work on the development and improvement of active travel routes before the next update cycle. This was done by way of a Direction, titled “Active travel network maps: amended timescale for submissions” and was published on 23 November 2023. It sets out that Welsh Ministers, using their powers under section 4(10) of the Act, have changed the required resubmission cycle from 3 years to 5 years.

## 3.4 	Publication of maps

Section 5 of the Act requires local authorities to publish ATNMs following approval from the Welsh Ministers and make them available in various ways. The original maps were published as pdfs on local authority websites.

The latest ATNM is available on the DataMapWales site: Active Travel Network Maps | DataMapWales. The ATNMs will next be officially submitted and updated in December 2026.

Initially data from the first iteration of maps was collated on an Active Travel Data Management System. This was a resource designed to be used by local authorities in Wales to plan active travel provision but was not publicly accessible. Since then, DataMap Wales has been developed and expanded by Welsh Government.

DataMap Wales serves as a platform for hosting geospatial public sector data in Wales. DataMap Wales has a restricted active travel application used by local authorities to plot and manage their active travel route information, as well as a public interface, where data on active travel routes is now hosted. This includes the existing routes that have achieved statutory Design Guidance standards, as well as data on future routes, and proposed improvements to existing routes as well as information on related facilities, barriers and crossings that may be relevant to people using the routes.

## 3.5 	Consultation and engagement

The Act requires local authorities to consult on active travel mapping. Sections 3(3) and 4(3) of the Act require local authorities to consult with anyone who has asked to be consulted, and any others persons it considers appropriate, on the preparation of ATNMs. The purpose of consultation on mapping is to raise awareness of existing routes, and to ensure planned active travel routes meet local needs.

The ambition of the Act is to consult widely, including both users and people who do not use active travel.  Through the Commonplace engagement platform for the 2020 consultation cycle, local authorities managed to increase awareness of the consultation and mapping process for the second iteration hugely compared to the previous iteration.  In the first phase of that consultation alone, there were over 60,000 visitors to the local authority consultations across Wales, and over 16,500 responses submitted, whereas the 2016 cycle saw response numbers ranging from around 20 to 160 per local authority.

The 2022 Omnibus survey of a sample of a thousand people across Wales was used to explore the reach of the Act’s consultation duty. It found that public awareness of local authority consultations was mixed, with 24 per cent of all respondents agreeing that their local council had sought the public’s views on plans or improvements to walking and cycling routes. In comparison, 35% disagreed with this view. There were also notable differences of opinion amongst respondents of different ages, with younger people being more aware than older age groups.

## 3.6 	Review of maps

The Act requires local authorities to revise the maps.  This involves reviewing and checking existing routes and facilities and planning for new ones. As the first round of mapping was quite high level, the second round involved more detailed work, including more consultation events and resulting in plans for much more comprehensive active travel networks. This included planning for all schools to be connected to active travel routes and improving standards for accessibility.  Welsh Government and Transport for Wales provided support and input to local authorities during the process.

# Section 4:  Active travel infrastructure

In parallel with planning and mapping processes, Welsh Government has made significant investments in active travel infrastructure defined in the Act (see section n2). This includes the specific active travel routes identified in ATNMs and related facilities located in designated areas.

The ATNMs show the length of existing routes in designated areas that meet standards, and the length of ambitions for new routes. These identify just under 2000 km of existing active travel routes in designated areas in Wales and set an ambition for an additional 7,500km of new routes.

However, these do not map the full extent of current routes and facilities in Wales. There are also a range of other routes that are used for walking and cycling that may not be included in the maps as they fall short of design standards (Audit Wales page 37).

Another important aspect of active travel infrastructure is the National Cycle Network - a UK wide network of over 12,000 miles of signed paths and routes for walking, wheeling, cycling and exploring outdoors. There are 1200 miles of National Cycle Network in Wales alone.  The Walk Wheel Cycle Trust are the custodians of the National Cycle Network and has been receiving support from Welsh Government to deliver enhancement and improvement schemes across the Network.

## 4.1 	Length of existing and future active travel routes

The ATNMs provide both an understanding of existing active travel routes (in designated areas) and set an ambition for the delivery of future active travel routes.

Length of existing routes 2021: 1,734.26 km

Length of existing routes 2025: 1,956.93 km

Length of proposed routes 2021: 2,142.56 km

Length of proposed routes 2025: 7,514.75 km

## 4.2 	Improvements to existing routes and new routes

The Act specifically refers to ‘improving existing routes and facilities and supporting new routes and facilities.’ This section focuses on the tangible outcomes achieved in recent years. The precise figures for new and improved routes and facilities vary between different reporting mechanisms such as the statutory annual reports on continuous improvements and the scheme level reporting through final claims and annual performance reports. This is due to different reporting timescales and parameters. For simplicity, this analysis uses the recent growth in the length of the network recorded on DataMapWales, though as annual updates to the existing routes layer are advisory, not mandatory, this is likely to underreport the length of the existing routes.

Headline improvements:

- The increase in the length of existing active travel routes from 1,734.26 km in 2021 to 1,956.93 km in 2025 demonstrates steady, measurable progress in expanding Wales’ active travel infrastructure. This growth reflects the delivery of new, high‑quality walking, wheeling and cycling routes.

- For 2024/25, local authorities reported delivery of:

  - 49.5 km of new active travel routes

  - 16 new cycle parking projects

  - 12 projects incorporating cycle repair stands

  - 30 projects to install dropped curbs and tactile paving

  - 5 projects to remove or modify physical barriers

  - 23 projects to deliver new or upgraded pedestrian or cyclist crossings

Quality of routes:

- Measures M3, M4, and M5 of the Active Travel Monitoring Framework show progress in route quality:

  - Under M3, 1,299 km walking routes and 1,070 km cycling routes achieved an audit score ≥70%.

  - M4 tracks routes exceeding the desirable 80% score, and M5 measures percentage change over time.

# Section 5: Promoting active travel

Section 10 of the Act states that Welsh Ministers and local authorities must exercise their functions under the Act in a manner designed to promote active travel journeys.

This section reviews Welsh Government action in relation to Section 10 of the Act as originally enacted, however, the Act was amended on 31 January 2025 by the Environment (Air Quality and Soundscapes) (Wales) Act 2024. This amendment added new sections 10A toC, relating to promoting active travel as a way of reducing air pollution and this review has not yet been completed.

Promoting active travel involves finding ways to encourage people to make journeys by walking, wheeling or cycling that they might otherwise have done by car. That includes interventions and campaigns, events and public programmes, activities and core messaging.  Other activities include safety improvements, improving route connectivity, promoting the use of e-bikes and building cycling confidence.

Promoting active travel can also include more strategic actions, such as integrating active travel into wider government policies including planning, education, health and environmental policies, and building capacity to design and deliver active travel projects.  This is also in line with requirements under the Well-being of Future Generations (Wales) Act 2015 to integrate well-being across different policy areas.

The Welsh Government is running active travel promotion campaigns as part of wider programmes, such as Climate Action Wales and partners with others to deliver campaigns and promotional activities, including charities that have expertise in working with local communities to promote active travel.  Living Streets focuses on initiatives to encourage walking, wheeling and cycling, mainly with children and young people as a key target. They are currently funded by Welsh Government to work across around 40 secondary schools and around 170 primary schools in Wales.  The Walk Wheel Cycle Trust works for and with communities, encouraging walking, wheeling and cycling to create healthier places and happier lives for everyone.  Their Welsh Government funded work on the Active Journeys programme creates resources aligned with the curriculum, and a broad range of activities, including cycle training, bike maintenance, safety training and school travel plans.   The Walk Wheel Cycle Trust also provides services to local authorities to help deliver the statutory duties under the Act.

Transport for Wales has developed a comprehensive promotional toolkit  for use by local authorities and other partners on behalf of the Welsh Government and is supporting local authorities with promotional activities. The toolkit, first launched in 2024 and frequently expanded, includes detailed guides aimed at promoting walking, wheeling and cycling to specific audiences, as well as templates and an extensive image library of over 1000 photographs. The toolkit has been very well received and is used extensively.

The Welsh Government’s School Streets Guidance (published March 2024: School Streets guidance for local authorities: introduction [HTML] | GOV.WALES) strengthens the promotion of active travel by encouraging and guiding local authorities to create safer, low‑traffic environments around schools, making it easier and more appealing for children to walk, wheel and cycle as part of their daily journeys. By reducing congestion, improving road safety, and linking School Streets to wider ambitions in Llwybr Newydd to increase active travel, the guidance helps shift everyday school travel away from cars and towards healthier, more sustainable modes. Whilst Cardiff Council had already been leading the way with 19 School Streets across the city, since the guidance was published, other local authorities such as Wrexham and Conwy have delivered successful School Street trials.

Support for promoting active travel may also be embedded in other projects and programmes. For example, local authorities are encouraged to use a portion of their capital budgets to include promotion within individual capital projects, and as part of their core allocations. This enables them to, for example, offer family cycle training sessions linked to a new cycle route, or to offer cycle repair days or community-based event days with activities including training, bike repairs and cycle marking.  The Welsh Government has also enabled local authorities to bid for extra funding for promotional activities such as inclusive cycle training to reach wider groups.

Local authorities report on their promotional activities in their annual reports. In 2023-24 for example, Ceredigion reported that it had delivered extensive school engagement and training, providing National Cycling Standards training to 529 pupils and introducing Level 3 training for adults and children. The Council also worked with the Walk Wheel Cycle Trust to develop Active Travel Plans for schools and promoted the Waunfawr Active Travel Scheme linking Aberystwyth to Comins Coch, alongside updates to its ATNM.

## 5.1 	Road safety as a barrier to active travel

Road safety concerns are one of the biggest barriers to more local journeys by bike  and therefore measures that address safety and perceptions of safety are central to promoting active travel.

- The 2022 Omnibus Survey found that respondents felt safer walking in their local neighbourhood than they did cycling on local roads. Eighty-eight per cent of all respondents felt safe walking in their local neighbourhood compared with 27 per cent who felt safe cycling on local roads.

- The survey results suggest that safety concerns are a barrier to specific forms of active travel. Out of 413 respondents for whom the issue was applicable, 46 percent stated they did not feel their children were safe crossing the road independently.  Similarly, of the 351 respondents for whom the issue was relevant, 63 percent did not feel their children were safe cycling independently on local roads. Safety concerns were an issue for other demographic groups, including age and gender. Notably, less than two in ten female respondents (17 percent) reported that they felt safe cycling on local roads.

Lower traffic speeds can help make walking, wheeling and cycling easier and more appealing for everyone, as well as reducing collisions, saving lives and improving the quality of life. In September 2023, Welsh Government reduced the default speed limit from 30mph to 20mph on restricted roads.

- Welsh Government is using the introduction of 20 mph as an opportunity to review route options for active travel in light of the reduced traffic speeds. The introduction of 20 mph has already freed up SRIC funding which is now available for new initiatives such as the introduction of school streets as it is no longer needed measures designed to slow traffic, such as speed bumps.  Segregated infrastructure may no longer be necessary where the new policy means that it is much safer to cycle on the roads so Transport for Wales are reviewing actual travel speeds on roads subject to 20mph limits where there are proposed active travel routes on local authority ATNMs.

## 5.2 	Targeted behaviour change initiatives.

Some of the most effective behaviour change strategies target specific population groups with tailored approaches. Welsh Government has supported schemes tailored to young people and schools, but the new promotional toolkit also provides information on targeting other groups.

### Active Journeys Programme

- Since 2015, Welsh Government’s Active Journeys Programme, delivered by the Walk Wheel Cycle Trust, has worked with school communities across Wales to encourage children and families to walk, wheel, scoot or cycle to school for all or part of their journeys.

- Active Journeys 1 ran from 2015 to 2020 and worked with 248 schools. While Active Journeys 2 ran from 1 April 2020 to 31 March 2024, engaging a total of 417 schools across a variety of projects and services. Active Journeys 3 began in April 2024. During the 2024–25 project year, outputs included delivering 1,185 Active Journeys activities, attracting over 40,000 attendances, including more than 37,000 pupils and 4,200 adults, with 222 activities shadowed by champions. These took place across 117 school venues: 101 primary, 9 secondary, 2 mixed-age, and 5 ALN schools, plus one non-school setting. Additionally, 25 new schools signed up for the Active Travel School Award.

- The outcomes in 2024-25 show that more pupils were travelling actively after participating in the programme. Active travel as the usual school travel mode increased by 14.4% (up 6.0 percentage points from 41.9% to 47.9%). Fewer pupils were being driven to school. Car use as the usual school travel mode decreased by 22.4% (down 8.9 percentage points from 39.7 % to 30.8 %).

### WOW Cerdded i’r Ysgol

The Welsh Government funded Living Streets WOW Walk to School Programme is an initiative that encourages children to walk to school as much as possible and at least once a week. WOW rewards children with collectible badges and uses engaging themes to promote walking, making the journey to school fun and educational.

During 2023-2025, the project supported over 55,800 pupils in 189 primary schools and 7,700 pupils in 42 secondary schools over the two years. 42,500 pupils across 178 primary schools logged on Travel Tracker during academic year 1 of the project. 38,400 pupils across 171 primary schools logged on Travel Tracker during academic year 2 of the project.

Across project primary schools, there was a 20% increase (6.63 percentage points) in walking and wheeling (using mobility aids, including wheelchairs or wheeled walkers) all the way to school compared to baseline. In the same period, there was a 57% increase (25.10 percentage points) in active journeys to school (including walking/wheeling, cycling, scoot/skate and Park and Stride).

Both school-based programmes complement each other and embed sustainable travel behaviours that continue into adulthood. This encourages parents and family members to adopt sustainable travel into other areas of their lives.

### Targeting other groups

In 2024 Transport for Wales developed an active travel promotion toolkit on behalf of Welsh Government in collaboration with local authorities that includes a series of ‘Guides to’ focused on how to engage with different groups and for different purposes, including encouraging young people to improve active travel, a social media guide, a guide to encouraging cycling and guidance on encouraging walking wheeling and cycling to school and for the over 60s. The Toolkit includes a substantial bank of inclusive images, templates, and key events and dates.

### Campaigns

There have also been a series of active travel campaigns in Wales. Climate Action Wales promotes active travel through their website and social media channel, through for example highlighting events such as World Car Free Day, featuring Momentwm and bike repair sessions and teaching skills.  Their Green Travel Choices site provides practical tips to make greener choices, inspiring stories of positive change and glimpses into the benefits of going green like saving money, boosting health and wellbeing and protecting nature.

The Real Social Network was a campaign run by Transport for Wales to promote more sustainable travel that also included promotion of active travel.  Transport for Wales are also currently running a campaign to promote walking, wheeling and cycling in combination with rail journeys, linking to the Wales Coastal Path and the Heart of Wales line.

## 5.3 	Local authority effectiveness in promoting active travel

Transport for Wales recently reviewed local authority websites to find out how well local authorities are doing in promoting active travel with the aim of engaging with local authorities to provide constructive feedback.  Transport for Wales used eight criteria, including references to the Act, the definition of active travel, access to the ATNM, published up-to-date consultations and reports, links to additional information, evidence of public engagement, user-friendly, interactive, or visually engaging content (e.g. videos, animations) and images or evidence of current and/or completed Active Travel projects.

The assessment found that each local authority in Wales (bar one) had a dedicated active travel page or site, with key information including links to active travel networks, updates on programmes, news, consultations and other initiatives.  Whilst there was room to improve some elements of sites, overall, the review showed the creativity and initiatives currently being undertaken across local governments.  After assessing the websites, Transport for Wales identified effective promotion strategies that will be discussed with local authorities and included in future versions of the Active Travel Promotional Toolkit.

## 5.4 	Integrating active travel into other government priorities

Integrating active travel into other government priorities is another important tool in promoting active travel. Since the Act came into force, and in line with the five ways of working in the Well-being of Future Generations Act 2015, Welsh Government has made considerable progress in integrating active travel into other policies and working in collaboration with partners.

The current Active Travel Delivery Plan describes the importance of cross-departmental delivery (page 14). As active travel is so central to decarbonisation, Net Zero Wales: Carbon budget 2, published in 2021 set a target to increase the mode share of active travel from 27% to 33% by 3040 and at least 35% by 2040. Planning Policy Wales, and Future Wales: the national plan 2040,  both strongly emphasise the need to prioritise active travel and support sustainable transport by facilitating developments which are suitably located in places that can be easily accessed by sustainable modes of transport and make it possible for short journeys to be easily made by walking and cycling.

One of the six principles of the Placemaking Wales Charter developed with the Design Commission for Wales gives priority to walking, cycling and public transport. This principle aligns with Planning Policy Wales, which requires development to prioritise sustainable transport modes: walking, cycling and public transport, as part of creating active, accessible and well-connected places, putting placemaking at the heart of its policy framework. The Welsh Government flagship regeneration program, Transforming Towns, includes the importance of high-quality walking, wheeling and cycling infrastructure. The main capital investment programme for schools, Sustainable Communities for Learning now has strong provisions for considering active travel in decision making around educational facilities.

Active travel is also an important feature of the Welsh Government’s Healthy Weight: Healthy Wales, the national strategy on obesity and its associated delivery plan. Physical inactivity costs the NHS across the UK up to £1bn each year and increases the risk of chronic conditions including heart disease. Active travel is seen as a key mechanism for increasing day to day activity. The strategy includes a specific commitment to active environments that include active travel and safer communities. The aim is to make active travel the obvious choice in terms of safety, convenience and costs.   As well as existing active travel initiatives around 20mph speed limits, safer routes in communities and accessible transport hubs, the strategy commits to building physical activity routinely into built infrastructure and funding decisions such as Sustainable Communities for Learning, health and social care sites, housing and regeneration. The Welsh Housing Quality Standards 2024 also now include consideration of active travel. Tenants must have access to robust lockable external store that includes sufficient space for items such as bicycles, pushchairs and mobility aids that can encourage sustainable travel. Transport for Wales are currently working with Housing Associations across Wales to provide secure cycle parking at a number of locations.

In January 2025, the Act was amended to include new sections 10A, 10B and 10C, relating to the promotion of active travel to reduce air pollution. These amendments were made under the Environment (Air Quality and Soundscapes) (Wales) Act 2024.

## 5.5 	Capacity building

Although not a formal requirement, the successful operation of the Act also depends on the capacity and skills to develop and implement active travel schemes.  Whilst local authorities and Welsh Government have long had access to knowledge and skills to help meet their statutory duties in relation to highways in general, it has taken time to develop specific skills relating to active travel.

As well as providing financial support for mapping active travel routes, active travel infrastructure and initiatives to promote active travel, Welsh Government and Transport for Wales have also been supporting local authorities to grow their capacity to deliver active travel. The security of having access to a non-competitive core allocation from the Active Travel Fund also enabled local authorities to develop their own in-house capacity and develop a pipeline of future schemes.

Active Travel has now been integrated into the work of Transport for Wales, a not-for-profit company owned by Welsh Government and managed at arm’s length. It has in-house expertise in active travel and supports Welsh Government in delivering its active travel programme. This has included managing and developing the Active Travel Fund programme from 2021-22 to 2025-26, providing technical support and guidance to local authorities in their planning and delivery of active travel schemes and enhancing integration of active travel with public transport.

Transport for Wales works with local authorities to provide technical advice, support to local authority active travel officers not only during the funding application stage but throughout the entire delivery year. This includes helping to interpret standards, shape proposals, feedback on applications, support for delivery as well as wider support for promotional activities and monitoring and evaluation. A quarterly Active Travel Officers Group (ATOG) hosted by Transport for Wales brings together local authority officers across Wales to share knowledge and best practice, provide training and celebrate achievements.

Transport for Wales works with the Walk Wheel Cycle Trust who provide additional capacity to assist with training, assess Active Travel Fund bids and provide support on monitoring and evaluation from their Research and Monitoring Unit. The Walk Wheel Cycle Trust also worked with Transport for Wales on the 2025 Monitoring and Evaluation toolkit for local authorities.

In 2022, Transport for Wales asked local authorities about their in-house capacity, barriers to delivering active travel schemes and support that they would find useful.   Whilst 86% had some in-house capacity, the average size of the team was two full time equivalent members of staff often split across members of staff who have other roles. The main barriers to delivery were staff capacity, highway constraints and land ownership. Other factors delaying delivery included the funding cycle, residents’ views and the level of local political support.

Local authorities were also asked about their training requirements, and the results of that work has informed the Academi Teitio Llesol training, a leadership, training and professional development programme to support leaders and practitioners across Wales. The first courses and materials were made available in 2023, and the programme will be expanded to provide training to practitioners from related disciplines to encourage greater cross-sectoral join-up. Transport for Wales have worked with further education providers to enhance understanding of active travel including delivery of guest lectures. The intention is also to attract future professionals through support for graduate programmes and apprenticeships.

A new design team was established in Transport for Wales in 2024 to provide in-house technical expertise and capacity to support local authorities and to work on Transport for Wales own schemes through the design of schemes, undertake design reviews of LA schemes, provide technical guidance and advice and to maintain and update the Active Travel Act Guidance on behalf of Welsh Government. A public consultation on the draft revised Active Travel Act Guidance started in November 2025.

# Section 6: Rates of Active Travel in Wales

The biggest challenge to emerge in and around implementing the Act is achieving behaviour change – encouraging people who are currently making short trips by car to make more journeys by walking, wheeling and cycling, or using public transport.

- 6.1 	Active Travel Rates in Wales

- Since 2013-14 data has been collected on the frequency of use of both walking and cycling for travel by adults and for travel to school by children. The main source of data on active travel up to now has been the annual National Survey for Wales, which includes a small set of questions on active travel. Caution should be taken in making comparisons between years due to changes in data collection.

- For walking, data was initially collected on how often people aged 16+ walked for travel for at least 5 minutes. In 2013-14, 65 percent of that population did this at least once a week. From 2017-18 the length was changed to a minimum of 10 minutes to bring it in line with the physical activity guidelines at the time. The percentage who did this at least once a week was 58 percent. In 2019-20, the last pre-pandemic year, this figure was 60 percent, though with a higher margin of error due to a smaller sample size. During the two pandemic years levels dropped noticeably, to 43 percent in 2020-21 and 50 percent in 2021-22, which is possibly a reflection of an overall reduced number of trips people made in those years. The most recent available data is from 2024-25 indicated that 52 percent of people made a walking trip of at least 10minutes at least once a week.

- For cycling, data has been collected on how often people aged 16+ cycled for travel for any length of time. In 2013-14, 6 percent of that population did this at least once a week. In 2017-18 this percentage was 5 percent. In 2019-20, the last pre-pandemic year, this figure was 5 percent, though a reduction in the sample size means caution should be taken when making comparisons. This particular question was omitted due to changes to the survey in response to the pandemic in 2020-21, and it was reinstated in 2021-22 when the figure was 6 percent. The most recent available data is from 2024-25 indicated that 7 percent of people made a cycling trip at least once a week.

- Whilst the regular active travel question did not feature, the 2020/21 survey did however ask about frequency of cycling generally, not limited to active travel, which had 14 percent of over 16 year olds reporting that they cycled at least once a week.

- The data for children walking and cycling to primary and secondary school respectively is based on a sub sample and is only included biennially. In 2013-14 53 per cent of children typically walked to primary school and 2 per cent cycled. In 2018-19 this had dropped to 43 percent for walking, with the number of respondents for cycling too small to include. The most recent available data is from 2024-25 indicated that 48 percent of primary school age children walked to school.

- For secondary schools, the percentage of pupils walking has ranged between 31 and 34 percent throughout, with the numbers of respondents who typically cycle too small to include. This was still the case for the most recent available data for 2024-25 when 33 percent of secondary school age children walked to school.

- The changes in survey methodology and the disruption to travel patterns caused by the pandemic mean that it is very difficult to draw meaningful conclusions from this data, but it suggests that there has not been a significant increase in levels of active travel at the national level so far. While there has been no significant national policy change in the definition of school catchments during this period, local variations, such as differing distance thresholds for learner travel, new housing developments, school closures, and growth in Welsh-medium education, may have influenced travel patterns.

- There are big differences between local authorities. Whilst local authority breakdowns have not been possible in recent years due to small sample sizes, in 2017-18 an analysis was undertaken, though this needs to be treated with caution. Levels of walking then varied between 78 percent of the population walking for travel at least once a month in the Vale of Glamorgan and only 30 percent in Gwynedd. The variation for cycling ranged between 17 percent in Flintshire to one percent in Blaenau Gwent.

As noted in Section 3.6 above, the 2022 Omnibus Survey explored public attitudes to active travel in Wales.  As well as providing data on awareness of active travel consultations, the survey provided insight into current behaviours and motives for change. The survey showed that more respondents walked and ran (74 percent) than cycled (14 percent) as an active form of travel in Wales and noted generational differences.  In relation to how people’s active travel behaviours had changed in the last three years, on average respondents reported walking more and cycling less. These changes often related to circumstances beyond their control (see section 6.2 for more detail).  Among the factors that would encourage them to walk or cycle more, 75 percent and 55 percent of respondents selected better physical and/or mental health respectively.

More than half of respondents (51 percent) had noted more people walking and/or cycling in their local area in recent years, 38 percent agreed that there had been improvements in the local area for people who cycle and 32 percent agreed there had been improvements for people who walk.  This figure was 42 percent for respondents with school-age children, possibly reflecting the particular focus of investment and programmes in walking, wheeling and cycling to school.

When asked about measures that would help them take more active travel journeys, 78 percent identified well maintained paths for pedestrians, 54 percent identified traffic-free cycle routes, 55 percent stated that slower road speeds (this was prior to the introduction of 20mph speed limits in built up areas in Wales), and fewer vehicles on the streets would help them walk more or cycle more (47 percent). Safety concerns were a major issue, particularly in relation to cycling where less than three in ten respondents (27 percent) reported that they felt safe cycling on local roads.

## 6.2 	Change in active travel habits

- It is also useful to understand how active travel choices have changed for individuals over time. The survey asked respondents whether they were travelling either more or less in June 2022 when compared with three years previously, as shown in Figure 1.

- Overall, more respondents reported that they were walking and running (41 percent) or cycling (26 percent) ‘about the same’ than stated that they were undertaking either more or less active travel journeys by these respective modes. In terms of modes of active travel, 34 percent of all respondents reported that they were walking or running more in June 2022 when compared with three years previously.

Figure 1. Changes in active travel Behaviour in June 2022 compared with three years previously

- In percentage terms, more respondents aged 16 to 34 (45 percent) recorded that they were walking or running more when compared with those aged 35 and over (28 percent).  In June 2022, 11 percent of all respondents reported that they were cycling more in comparison with three years previously, whilst 14 percent were cycling less.

- Covid-19 was cited as the principal determinant of changes to respondents’ travel arrangements. Thirty-one per cent of all respondents reported that their work or education circumstances had changed because of Covid-19, and this impacted their travel arrangements. Changes to respondents’ health (24 percent) and family circumstances (22 percent) were the next two principal factors impacting their travel arrangements. Fewer respondents cited environmental (11 percent) or health reasons (17 percent).

- Thirty-six percent of female respondents were walking or running more compared with three years previously. This was higher than male respondents (31 percent). Respondents’ answers were based on their own self-reporting rather than analysis of data over a three-year period.

- When it came to reasons for the change in active travel choices, a greater percentage of female respondents (27 percent) reported that changes to their family circumstances had impacted their travel arrangements in comparison with male respondents (16 percent).

- Respondents were also asked to describe themselves in relation to active travel journeys. When compared with male respondents (10 percent), almost twice as many female respondents (18 percent) describe themselves as someone who ‘does not walk but would like to’.  Conversely, nearly twice as many male respondents (9 percent) described themselves as someone ‘who does not walk and does not want to’ in comparison with female respondents (5 percent).

## 6.3 	Behaviour Change

The survey is a reminder of the complex issues around behaviour change. The commonly used Behaviour Change wheel shows the relationship between the factors that influence behaviour, potential types of intervention and policy options that can be used by government to deliver interventions.

Public Health Wales has provided a topic evidence summary of interventions to increase active travel including the most effective interventions for targeted groups, and the most effective interventions for modal shift in the general population for example limiting or reducing car use. They suggest that providing infrastructure alone may not be sufficient, and a multicomponent approach may be needed.

Welsh Government have chosen Newtown as a walking, wheeling, cycling demonstrator town, which seeks to change the Active travel system within a small town (population c. 12k) in Wales. This is a novel multicomponent intervention, co-produced with local stakeholders, and implemented over an initial 4-year period between 2025-29 to address infrastructure, education and individual behaviour change. The project will be evaluated to determine the cost-benefit of the intervention and the extent to which the findings can be generalised

# Conclusions

This review of the operation of the Active Travel (Wales) Act 2013 has been conducted in line with the scope envisaged when the Act was passed.  It focuses on the milestones in the operation of the Act, the provision of new active travel routes and related facilities, the improvement of existing active travel routes and related facilities, and the promotion of active travel, whilst also noting changes in active travel behaviour.

Wales was one of the first countries in the world to implement specific legislation for active travel.  One of the most successful aspects of the operation of the Act has been the provision and updating of ATNMs.  From a standing start, Wales now has established a system of active travel provision, supported by planning, standards, guidance, policies and funding as well as arrangements for monitoring and review.  Local authorities have been key to this, working closely with Welsh Government to develop a new system.

The completed ATNMs mean that there are now plans for a comprehensive walking, wheeling and cycling networks for all the larger settlements in Wales in place. The maps are publicly accessible and provide a solid basis for forward planning and the construction of these networks.  The development of the maps involved significant public consultation, which has contributed to awareness of active travel and helped identify future routes.

A dedicated fund for Active Travel was established in 2018 and expenditure on this has doubled since 2019, in addition to other programmes that support active travel such as the Safe Routes in Communities grant.  Whilst there are challenges in calculating the precise length of new routes or improvements to existing routes, partially due to the introduction of stricter standards for walking routes in 2020, the growth of the total length of existing routes shows that a key function of the Act – continuous improvement, is being achieved. Analysis of the 2023–24 annual report submissions shows that local authorities reported 21,953 metres of new routes and 51,280 metres of improved routes, as well as significant quantities of related facilities like benches, cycle parking, signage and repair stands.

Meanwhile all (bar one) local authorities in Wales have a dedicated active travel website promoting active travel, where they are providing information on active travel routes, schemes and initiatives and also raising awareness of active travel. All have completed and updated ATNMs, and all have been developing and delivering projects to improve existing active travel routes, create new ones and provide active travel facilities.

Nevertheless, there are challenges.  Several reviews have made recommendations to Welsh Government – including the 2018 post-legislative scrutiny, the 2022 cross-party group on active travel, the 2024 Audit Wales active travel audit and the 2025 Active Travel Board report. These cover the key areas of funding, delivery, governance, behaviour change, equality, active travel to school, monitoring and data and legislative change. The Welsh Government has responded to each of these reviews by putting in place improvements that recognise the challenges that local authorities face, including adjusting requirements, setting up a dedicated Active Travel Fund and providing additional support to local authorities through building central capacity with the Active Travel and Placemaking and the Design team at Transport for Wales. However, there remain challenges.  Data on completed infrastructure remains difficult to compile, and Transport for Wales have been working with local authorities to address this.

One of the key issues is whether behaviour has changed since implementation of the Act.  Each review has pointed to the issue of insufficient data to monitor progress effectively, at the national level or consistently at the local level. The only national data source up to now has been the National Survey for Wales which collects data on the frequency with which people aged 16+ use walking, wheeling or cycling as a mode of transport, but not on contextual data like the overall numbers of trips people make and by which modes. With the launch of the Wales National Travel Survey a key step has been taken to ensure that the national data gap is being plugged, by enabling to assess changes in active travel use as well as how these relate to wider travel patterns and mode use. The first results from the New Survey will be released in 2026.

Perhaps the biggest lesson from over ten years of having legislated for active travel in Wales is that the provision of appropriate, safe and accessible infrastructure will help to address the main barriers to active travel identified by the public, as mentioned in section 5.1. However, creating safe and coherent active travel networks that enable people to complete their daily journeys by walking, wheeling and cycling takes time, funding and long-term commitment at local, national and now increasingly at a regional level with the establishment of Corporate Joint Committees.

Providing active travel infrastructure and facilities, and promoting active travel is an important start, but in the long term, behaviour change involves a multifactorial approach.  Again, Wales has been leading the way by integrating active travel into health, housing, planning and other initiatives.  Whilst the Welsh Government has delivered against the specific requirements and ambitions of the Act, this is only the beginning of a longer journey.

Since the Act came into force, Welsh Government and partners have delivered a series of key milestones to implement the provisions of the Act:

Section 3 – Existing Route Maps

- October 2016: First iteration of ERMs approved

- December 2018: Second iteration of ERMs approved

- November 2023: Active Travel Network Maps (ATNMs) approved

Section 4 – Integrated Network Maps

- December 2018: First iteration of INMs approved

- 2021- 2023: Active Travel Network Maps (ATNMs) approved as second iteration of INMs

Section 5 – Publication of Maps

- Tranche 1: ERMs and INMs published

- From 2020: DataMap Wales as a unified, publicly accessible platform

- Tranche 2: ATNMs published

Section 6 – Developing transport policies with regard to integrated network maps

- 2021: Llwybr Newydd – The Wales Transport Strategy

- 2025: Four Regional Transport Plans approved

Section 7 – Securing continuous improvement in active travel routes

- From 2015: Annual Reports by Local authorities

- 2014-18: Local Transport Fund, Safe Routes in Communities Grant, other WG capital programmes

- 2018- 2026: Active Travel Fund, other WG capital programmes

- 2024: Active Travel Delivery Plan (2024–2027) published

Section 8 – Reports by Welsh Ministers on active travel

- Since 2015: Annual statistical reports published

- 2025: wider report for 2024-25 published, responding to Audit Wales recommendation

Section 9 – Provision for walkers and cyclists in exercise of certain functions

- 2020: Publication of PAG 115/20 on active travel in trunk road improvement schemes

- 2022: All new trunk road schemes required to use WelTAG, which includes active travel considerations

Section 10 – Duty to exercise functions to promote active travel

- Since 2018: Funding provided for local authority promotion and support for individual schemes

- 2024: Publication of promotional toolkit

Section 11 – Review of the operation of the Act

- 2026: Formal review completed (originally scheduled for 2022)

Section 12 – Directions and guidance

- July 2014: Direction designating localities under the Active Travel Act

- October 2014: Active Travel Delivery Guidance and Active Travel Design Guidance

- July 2021: Active Travel Act Guidance

- November 2025: Consultation on revised Active Travel Act Guidance

Without the Act, it is unlikely that Wales would have progressed as far as it has. Prior to the Act, active travel was a side issue within wider transport provision. Today there is dedicated capacity in Welsh Government, in Transport for Wales and across local authorities. There is a coherent system of mapping and a solid investment base. By setting requirements for all local authorities to deliver and report on active travel, the Act has ensured a unified approach in Wales that is not simply confined to a few enthusiastic authorities. By raising the profile of active travel the Act has also helped to make the case for investment.

Welsh Government delivery on active travel has been extensively scrutinised, both internally and externally, and Welsh Government has continued to respond in good faith to key recommendations around funding, data collection, governance and other aspects of active travel, through setting and monitoring delivery plans.

Although recent changes have been made to the Act in relation to promotion of active travel as a way of reducing or limiting air pollution, this review has found no major case for legislative reform in relation to active travel delivery.  Instead, both Welsh Government and Transport for Wales have continued to deliver improvements through mechanisms such as funding, guidance, training and support to local authorities. The established AATNMs provide a solid base for future improvement.

However, the move from a dedicated Active Travel Fund towards a new funding system delivered through Corporate Joint Committees supported by Regional Transport Plans represents both a risk and an opportunity.  The opportunity is to integrate active travel planning with other Corporate Joint Committee responsibilities through integrated planning, and the risk is that active travel reverts to a side issue in wider transport priorities.  It will be up to everyone involved including CJCs, Welsh Government and the Active Travel Board to ensure that Wales builds on the real achievement of the Act.

# Endnotes

Active Travel (Wales) Act 2013 (legislation.gov.uk): Active Travel (Wales) Act 2013

Well-being of Future Generations (Wales) Act 2015: Well-being of Future Generations (Wales) Act 2015

The Active Travel (Wales) Act 2013 (Commencement) Order 2014: The Active Travel (Wales) Act 2013 (Commencement) Order 2014

Active Travel (Wales) Act 2013: Active Travel (Wales) Act 2013 Section 11

https://www.gov.wales/sites/default/files/statistics-and-research/2024-05/public-attitudes-to-active-travel-2022.pdf : Public Attitudes to Active Travel: 2022

Active Travel Board annual reports | GOV.WALES: Active Travel Board: Annual Reports

Active Travel Act guidance | GOV.WALES: Active Travel Act Guidance (ATAG)

Active Travel Act Guidance (ATAG) | GOV.WALES: Active Travel Act Guidance (ATAG) - 21 November 2025 Consultation

https://www.gov.wales/sites/default/files/pdf-versions/2021/2/3/1612372373/11520-active-travel-and-trunk-road-improvement-schemes.pdf: Active Travel and Trunk Road Improvement Schemes Guidance

Active travel action plan | GOV.WALES: 2016 Active Travel Action Plan

Llwybr Newydd: the Wales transport strategy 2021 | GOV.WALES: Llwybr Newydd: the Wales transport strategy 2021

https://www.gov.wales/net-zero-wales-carbon-budget-2: Net Zero Wales Carbon Budget 2

National Transport Delivery Plan 2022 to 2027 (gov.wales): National Transport Delivery Plan 2022–2027

Active travel delivery plan 2024 to 2027 (gov.wales): Active Travel Delivery Plan 2024–2027

https://www.gov.wales/walking-wheeling-and-cycling-annual-report-2024-2025: Walking, Wheeling and Cycling Annual Report 2024–2025

https://www.gov.wales/active-travel-walking-and-cycling: Active Travel: Walking and Cycling (General Info Page)

https://www.gov.wales/docs/det/report/151204-active-travel-annual-report-2015-en.pdf: Active Travel Annual Report 2015

https://www.gov.wales/written-statement-active-travel-annual-report-201617

https://www.gov.wales/sites/default/files/publications/2022-01/active-travel-act-guidance.pdf: Active Travel Act Guidance (Full PDF, 2022 Edition)

https://senedd.wales/media/0oofici3/cr-ld10582-e.pdf: National Assembly for Wales Enterprise and Business Committee, Active Travel: the Start of the Journey, February 2016

https://senedd.wales/media/ywyipcoe/cr-ld11566-r-e.pdf: Post Legislative Scrutiny of the Active Travel (Wales) Act 2013

Cross Party Group on the Active Travel Act - Review of the Active Travel (Wales) Act 2013 – Final Report of the Expert Review Panel

https://business.senedd.wales/mgIssueHistoryHome.aspx?IId=44787: Senedd: Active Travel Act – Issue History Page

https://business.senedd.wales/documents/s161943/PTN%203%20-%20Letter%20from%20Andrew%20Slade%20Director%20General%20Economy%20Energy%20and%20Transport%20-%20Welsh%20Governmen.pdf: Letter from Andrew Slade, Director General for Economy, Energy and Transport (Welsh Government) to Chair of Public Accounts and Public Administration Committee

Active Travel in Wales: Active Travel in Wales (General Overview)

https://tfw.wales/projects/monitoring-and-evaluation/active-travel-monitoring-framework/monitoring-measures: Active Travel Monitoring Framework – Monitoring Measures (TfW)

Monitoring and evaluating walking, wheeling and cycling schemes | Transport for Wales: Monitoring and Evaluating Walking, Wheeling and Cycling Schemes (TfW)

https://tfw.wales/projects/wales-national-travel-survey: Wales National Travel Survey

https://senedd.wales/media/0oofici3/cr-ld10582-e.pdf: Active Travel: The Start of the Journey (Committee Report) – Page 8 Reference

https://www.gov.wales/local-authority-transport-grants-awarded-2024-2025#140180: Local Authority Transport Grants Awarded 2024–2025

https://www.gov.wales/road-safety-grant-funding-guidance-applicants-2025-2026: Road Safety Grant Funding: Guidance for Applicants 2025–2026

https://www.gov.wales/local-transport-resilient-roads-and-ultra-low-emission-vehicle-transformation-funds-guidance: Local Transport, Resilient Roads and ULEV Transformation Funds – Guidance

https://www.gov.wales/active-travel-fund-guidance-applicants-2023-2024-html#112162: Active Travel Fund: Guidance for Applicants 2023–2024

https://tfw.wales/sites/default/files/2025-04/ATF-2025-26-Programme-Guidance-V2_ENG.pdf: Active Travel Fund Programme Guidance 2025–2026 (TfW)

Active travel | Audit Wales: Active Travel – Audit Wales Report

https://www.wao.gov.uk/sites/default/files/publications/active_travel_eng.pdf, Audit Wales: Active Travel Report (English version) page 8

See sections 2(1) and 2(2) of the Active Travel (Wales) Act 2013

https://www.gov.wales/sites/default/files/publications/2017-09/direction-designating-localities-under-the-active-travel-act.pdf; Direction Designating Localities under the Active Travel Act & https://datamap.gov.wales/layers/inspire-wg:activetravelDLs: Active Travel Designated Localities GIS Dataset

See section 8 of the Active Travel (Wales) Act 2013

https://www.commonplace.is/customer-stories/active-travel-in-wales: Commonplace Case Study: Active Travel in Wales

Active travel network maps: amended timescale for submissions [HTML] | GOV.WALES: Active Travel Network Maps – Amended Submission Timescales

Active travel action plan | GOV.WALES: 2016 Active Travel Action Plan

https://www.gov.wales/sites/default/files/statistics-and-research/2024-05/public-attitudes-to-active-travel-2022.pdf: Public Attitudes to Active Travel 2022 – Page 28 Reference

https://www.walkwheelcycletrust.org.uk/national-cycle-network/the-national-cycle-network-in-wales/

Local Authority report submitted to TfW

Green Travel Choices - Climate Action Wales: Green Travel Choices (Climate Action Wales)

https://www.livingstreets.org.uk/about-us/living-streets-cymru/:  Living Streets Cymru – Overview

Active Journeys Programme - Walk Wheel Cycle Trust: Walk Wheel Cycle Trust Active Journeys Programme

Active travel promotional toolkit | Transport for Wales: Active Travel Promotional Toolkit (TfW)

rural-primary-research-consultation-report-cycling-uk-2023.pdf: Cycling UK, Behaviour change in rural areas primary research consultation report, 2023

https://tfw.wales/active-travel-promotional-toolkit: Active Travel Promotional Toolkit (TfW)

https://www.climateaction.gov.wales/green-travel-choices/: Green Travel Choices (Climate Action Wales)

https://traws.cymru/en/real-social-network: TrawsCymru: The Real Social Network

https://tfw.wales/ways-to-travel/walking-and-wheeling/long-distance-trails/wales-coast-path/rail: Wales Coast Path – Rail Connections (TfW)

TfW Internal report for Welsh Government: ‘How well are local authorities doing in promoting active travel? 2023/4’

https://www.gov.wales/sites/default/files/publications/2024-03/active-travel-delivery-plan-2024-to-2027.pdf: Active Travel Delivery Plan 2024–2027

https://www.gov.wales/net-zero-wales-carbon-budget-2: Net Zero Wales – Carbon Budget 2

https://www.gov.wales/future-wales-national-plan-2040; Future Wales – The National Plan 2040 & https://www.gov.wales/planning-policy-wales: Planning Policy Wales

Placemaking Charter - Design Commission for Wales (dcfw.org): Placemaking Charter (DCFW)

https://www.gov.wales/sustainable-communities-for-learning-programme: Sustainable Communities for Learning Programme

Context | Physical activity and the environment | Guidance | NICE: National Institute for Health and Care Excellence – Physical activity and the environment 2018

https://www.gov.wales/healthy-weight-strategy-healthy-weight-healthy-wales: Healthy Weight: Healthy Wales – National Strategy

https://www.gov.wales/sites/default/files/publications/2024-06/welsh-housing-quality-standard-2023.pdf: Welsh Housing Quality Standard 2023

https://www.gov.wales/sites/default/files/publications/2024-03/active-travel-delivery-plan-2024-to-2027.pdf. : Active Travel Delivery Plan 2024–2027

https://www.gov.wales/sites/default/files/statistics-and-research/2024-05/public-attitudes-to-active-travel-2022.pdf: Public Attitudes to Active Travel 2022 (Full Report)

https://www.gov.wales/sites/default/files/statistics-and-research/2024-05/public-attitudes-to-active-travel-2022.pdf: Summary of Gender-Specific Findings from Public Attitudes to Active Travel 2022

https://www.gov.wales/sites/default/files/statistics-and-research/2024-05/public-attitudes-to-active-travel-2022.pdf: Summary of Gender-Specific Findings from Public Attitudes to Active Travel 2022

https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/933328/UFG_National_Guide_v04.00__1___1_.pdf: Unbound Framework Guide – National Guide (DfT/UK Gov)

https://phw.nhs.wales/services-and-teams/observatory/evidence/evidence-documents/other-public-health-topics/active-travel-tes-full/: Public Health Wales: Active Travel Transport and Environment Study (Full Report)

Direction designating localities under the Active Travel Act | GOV.WALES: Direction Designating Localities under the Active Travel Act