Education Investment Panel (EIP)

Online Teams Meeting: 04 December 2025 10:30 - 12:30

Minutes of Panel meeting

| Present | Apologies |
| --- | --- |
| Panel members: |  |
| Emyr Harries (EH) - Chair | REDACTED |
| REDACTED |  |
| Capital Programme Team: |  |
| REDACTED | REDACTED |

REDACTED

| Agenda item | Discussions, Decisions & Follow Up Requests |
| --- | --- |
|  | SCfL Programme – 9 Year Rolling Programme |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| 7.3 Secondary Schools with post-16 |  |
| REDACTED | REDACTED |
| 7.3.2 RCT – Ysgol Gyfun Gymraeg – Cwm Rhondda – OBC | WG Official 1 presented an overview of the OBC as outlined in paper 7.3.2 WG Official 1 highlighted: - - High costs are mainly related to site condition which is on a number of levels due to topography and ground conditions. - LA has provided further details and maps/photos to show issues which will be presented. - The key action for FBC stage is to review the abnormal space list against the design list to ensure all information is correctly aligned, producing a clear and accurate list. WG Official 1 recommended that Panel approve the OBC on the understanding that 2 abnormal cost elements will be included in the project cost and a new project cost template submitted to reflect this at FBC. Panel Discussion/Requests It was noted that the increased costs are primarily driven by the site’s topography, which requires a split-level design, an additional lift, and extensive retaining structures. It was confirmed following a recent site visit, that the site location is extremely challenging, and it is clear why additional costs are likely to be incurred. It was also noted that the new Welsh-medium primary schools nearby are excellent facilities and stressed the importance of providing secondary accommodation that is equally fit for purpose, rather than relying on a deteriorating building on a difficult hillside site. Decision: Panel recommended approval of the OBC and to progress to FBC. Action: Team to draft MA. |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED | REDACTED |
| REDACTED |  |
| REDACTED. |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| REDACTED |  |
| Date of Panel’s next meetings – 26 February and 5 March 2026 |  |