Sustainable Communities for Learning Programme (SCfL)

Business Case Scrutiny Group (BCSG)

Minutes of Meeting (via Teams)

15 May 2025 10:30 - 12:30

REDACTED

| AGENDA ITEMS | DECISIONS Including - presentations/discussions/queries/questions | FOLLOW UP ACTIONS |
| --- | --- | --- |
| 5. SCfL - Rolling Programme – Business Cases |  |  |
| REDACTED | REDACTED |  |
| REDACTED |  |  |
| REDACTED | REDACTED |  |
| REDACTED |  |  |
| REDACTED | REDACTED |  |
| REDACTED |  |  |
| REDACTED | REDACTED |  |
| REDACTED |  |  |
| 5.5 RCT – YG Cwm Rhondda – SOC | WG Official 1 summarised the Soc as outlined in paper 5.5. WG Official 1 highlighted: - - The project involves the construction of a new Welsh medium secondary school on the existing site. The new facilities will accommodate 750 pupils in the main secondary sector and 150 sixth form pupils, totalling 900 pupils. - The current site comprises seven separate blocks with varying conditions, overall rated as condition C, and includes buildings with asbestos. The new build aims to address these issues and provide modern facilities. - Cost £77 million, with phased development, complex site and challenging topography. - Dedicated community space. GROUP DISCUSSION AND REQUESTS - Concerns were raised about the reduction in capacity and the potential impact on Welsh medium education, suggesting the need to review projections and targets to ensure the new school can accommodate future growth. - It was highlighted the need for a clear risk register and matrix to understand potential risks and their mitigation - the importance of understanding the sixth form offer was emphasised, its alignment with the local tertiary landscape, and the potential impact on existing provision. - It was stated that the local authority needs to reference their embodied carbon targets on the new template. WG Official 1 agreed to address these concerns and provide further details. The Group were content to APPROVE RCT YG Cwm Rhondda SOC to progress to June’s Panel meeting subject to satisfactory responses received to queries raised in this meeting and those covered on the assessment sheet. | WG Official 1 to submit an addendum to the LA with questions policy colleagues have asked in this meeting and on the assessment sheet. |
| REDACTED |  |  |